AI TRINITY SYMPHONY

Build & Infrastructure Recap

Context document for Claude + Gemini · March 16, 2026 · Hackathon Day 8 of 13

This document gives Claude and Gemini full context on the current build state, what was lost in the rollback, what needs to be restored, and the strict rules governing how restoration happens. Read before touching any code.

HACKATHON DEADLINE: March 18-19 submission. Demo video must be recorded March 17. Two days remain. The build is currently green. Do not break it.

SECTION 1 — Current Infrastructure State

1.1 Railway Services — All Online

| Item | Status | Notes |
| --- | --- | --- |
| trinity-ecosystem | ✅ Online | controller.aitrinitysymphony.com — rolled back to commit 3a8bfc4 (March 9 state) |
| py-brain | ✅ Online | ANFIS engine — matplotlib fix resolved. Build #19 green. |
| rust-brain | ✅ Online | Hybrid ZKP /zkp/verify endpoint. Cherry-picked back after rollback erased it. |
| trinity-orch | ✅ Online | ORCH Watchdog — 5-min health check |
| trinity-w3c | ✅ Online | A2A protocol routing |
| trinity-shofet | ✅ Online | BFT arbitration judge |
| trinity-torch | ✅ Online | Content generation |
| trinity-veritas | ✅ Online | Drift detection + hallucination testing |
| trinity-gcm | ✅ Online | LinkedIn coordination |
| trinity-chesed | ✅ Online | BETA squad |
| trinity-mel | ✅ Online | HITL queue manager |
| trinity-apm | ✅ Online | Portfolio management |
| trinity-sophia | ✅ Online | x402 execution |
| trinity-nexus | ✅ Online | Market intelligence |
| trinity-hdm | ✅ Online | GNN patterns |
| n8n | ✅ Online | Workflow automation |
| Postgis | ✅ Online | Database service |

1.2 On-Chain Status

| Item | Status | Notes |
| --- | --- | --- |
| ERC-8004 agents | ✅ 8 registered | VERITAS, TORCH, NEXUS, HDM, APM, MEL, ANTIGRAV, GCM — on Base Sepolia |
| Missing registrations | ❌ 4 agents | ORCH, W3C, SHOFET, SOPHIA, CHESED need registration |
| ANTIGRAV | ⚠️ Verify | This name is not in the original 12-agent roster — confirm or correct |
| x402 live tx | ✅ Verified | 0x92be19f78a23bdd93cfa2fa8bb5a64de937915cd1f3bf9b9276e6294f8a8b978 |
| IdentityRegistry | ✅ Deployed | 0x8004A818BFB912233c491871b3d84c89A494BD9e — Base Sepolia |
| ReputationRegistry | ✅ Deployed | 0x8004B663056A597Dffe9eCcC1965A193B7388713 — Base Sepolia |

1.3 Infrastructure Confirmed Working

| Item | Status | Notes |
| --- | --- | --- |
| Cloudflare | ✅ Active | All 5 domains: aitrinitysymphony.com, nmgda.com, trustshell.dev, trustrails.dev, trustsquad.dev |
| SSL | ✅ Full (strict) | All domains. Always HTTPS on. |
| Cache rule | ✅ Deployed | /demo page cached 5 hours on Cloudflare — demo day insurance |
| Supabase | ✅ Active | 276 tables, 281K daily REST requests confirmed |
| ANFIS routing | ✅ Wired | Three-tier: Cerebras/Groq → DeepSeek → Anthropic/OpenAI |
| Semantic cache | ✅ Active | pgvector + Redis — cosine similarity 0.92 threshold |
| Fast-fail gate | ✅ Active | Confidence < 0.80 → HITL flag |
| UptimeRobot | ✅ Active | Pings /api/heartbeat every 5 min |
| TELEGRAM_CHAT_ID | ✅ Fixed | Alias added in Railway |
| DRAGONFLY_DB_PORT | ✅ Fixed | Typo corrected in Railway |
| TRINITY_DEPLOYER_PRIVATE_KEY | ✅ Set | In Railway shared vars |

SECTION 2 — What Happened: The Build Crisis

Between March 14-16, Gemini made multiple feature commits to the main branch simultaneously. Each commit introduced new dependencies without verifying compatibility. This caused 12+ consecutive failed Railway builds.

2.1 Root Causes of the 12 Failed Builds

| Error | Cause |
| --- | --- |
| Next.js 15.5.11 vs @next/swc 15.5.7 | Updated next without updating @next/swc to match — version mismatch |
| @langchain/core vs @langchain/openai mismatch | Updated one LangChain package without the other |
| Missing @/lib/supabase-client | New providers/page.tsx imported a file that didn't exist in the repo |
| snarkjs/ffjavascript in Next.js | ZKP libraries can't run in Next.js server-side context — wrong environment |
| viem signTypedData not exported | viem API changed in the version Gemini installed |
| React createContext failing | React version conflict introduced by dependency cascade |

2.2 The Fix: Rollback + Selective Restoration

| Rollback commit | 3a8bfc4 — 'fix: finalScore consensus, SiliconFlow fallback, demo gate, Telegram ID' |
| --- | --- |
| Rollback method | git reset --hard 3a8bfc4 + git push --force origin main |
| rust-brain recovery | git cherry-pick 2cfb275 + 6a6f91a + 5204b6f (rust-brain commits cherry-picked back) |
| Current build state | GREEN — trinity-ecosystem deploying from clean March 9 state |
| What was lost | ~1 week of feature commits — see Section 3 for restoration plan |

2.3 The Standing Rule — Never Break Again

MANDATORY RULES — Gemini must follow these for every commit: 1. Run npm run build locally BEFORE pushing to GitHub. Never push broken code. 2. One change per commit. Never bundle a bug fix + new feature + dependency update. 3. Wait for Railway green after each push before making the next commit. 4. If a commit fails to build, the next commit fixes ONLY that error. Nothing else. 5. Never update package.json dependencies without running the full build locally first. 6. Agents NEVER touch git, package.json, or Railway. Only Gemini manages these.

SECTION 3 — Restoration Plan: What to Restore and When

The git reset removed approximately one week of feature commits. Not all need to be restored before the hackathon. Priority is determined by what judges will actually see.

3.1 Commits to Restore (Ordered by Priority)

| Priority | Commit | What It Contains | Why / Risk |
| --- | --- | --- | --- |
| P0 — NOW | 935d799 | Phase 1 Foundation | Telegram task handler fixes. Low risk — one file change. |
| P0 — NOW | 112c25d | Telegram Bot Rebuild | Live sprint commands, voice intent, alert handlers. Medium risk. |
| P1 — NOW | 3a55bc9 | Groq Whisper | Voice memo OGA format support. Low risk — one dependency swap. |
| P1 — NOW | 457a0c0 | Pulse + TrustShell | Demo panels, pgvector, Brave Search, TrustShell landing. Medium risk — watch for supabase-client import error. |
| DEFER | 1beb0b9 | SBFA Cascade | 10+ provider cascade and budget monitor. HIGH RISK for dependency conflicts. Not needed for demo. |
| DEFER | bf5a4e8 | Trust Fabric Phase 5 | Hybrid ZKP, 4FA, DBT-SBT. HIGH RISK. Patent stubs only needed — already documented. |
| DEFER | 985a0a4 | Historical ANFIS Priors | ANFIS routing enhancement. Medium risk. Not demo-critical. |
| SKIP | e18dcb4 | Absolute paths fix | Only restore if a specific error requires it. |

3.2 The Cherry-Pick Sequence for Gemini

Run these commands in exact order. Verify build between each. STEP 1: git cherry-pick 935d799 npm run build → if green: git push → wait Railway green STEP 2: git cherry-pick 112c25d npm run build → if green: git push → wait Railway green STEP 3: git cherry-pick 3a55bc9 npm run build → if green: git push → wait Railway green If red: skip this commit, move to Step 4 STEP 4: git cherry-pick 457a0c0 WATCH FOR: Module not found: @/lib/supabase-client If that error: check ls lib/ ¦ grep -i supa → fix import path npm run build → if green: git push → wait Railway green STOP after Step 4. Do not restore DEFER commits before March 22.

SECTION 4 — Remaining Tasks Before Submission

4.1 Critical Path — Must Complete by March 18

| Item | Status | Notes |
| --- | --- | --- |
| 5 missing ERC-8004 registrations | ❌ Not done | Run register_agents.ts for ORCH, W3C, SHOFET, SOPHIA, CHESED |
| Demo Panel 2 (Superfluid) | ❌ Not wired | Wire to live Supabase OR accurate simulation from FLOW_RATE |
| Demo Panel 3 (Identity Registry) | ❌ Not wired | Pull live ERC-8004 data from Base Sepolia |
| Demo Panel 5 (Activity Feed) | ❌ Not wired | Live Supabase — distinguish vetoes vs consensus |
| Telegram task execution | ❌ Broken | Fix in cherry-pick Phase A |
| PWA Wake button | ❌ Broken | NEXT_PUBLIC_TRINITY_ADMIN_KEY baked in at build time |
| Voice memo intent | ⚠️ Partial | Whisper works, intent routing stubbed |
| Superfluid SOPHIA→HDM stream | ❌ Not started | One verified tx on Base Sepolia |
| A2A test call | ❌ Not started | test_a2a.ts — one verified call |
| Demo video | ❌ Not recorded | Script ready — Sean records March 17 |
| TrustShell npm publish | ❌ Not published | @hyperdag/trustshell v0.1.0 |
| GitHub repo public | ❌ Not confirmed | Must be public for submission |
| LabLab.ai submission form | ❌ Not submitted | March 18-19 window |
| README final polish | ❌ Draft only | Verified tx hash, contract addresses, TrustShell link |

4.2 Hackathon Product Pitch Strategy

THE PITCH FRAME: Trinity Symphony is the BACKEND trust infrastructure. The hackathon submission demonstrates Trinity's capabilities. TrustShell/TrustRails/TrustSquad are the FRONTEND products built on that infrastructure. Keep patents on the backend methods. Keep hackathon pitches on the frontend products. ERC-8004 x402 Hackathon → PITCH: TrustShell Developer tool. npm install. One wrapper. Any agent gets trust. This is what other hackathon teams can use immediately. Solana StableHacks → PITCH: TrustRails (if submitted) Enterprise infrastructure frame. Multi-chain trust portability. Base Sepolia → Solana devnet RepID bridge. Future hackathons (DeFi/AI agent focused) → PITCH: TrustSquad Consumer product. 4-agent BFT swarm. BYOK. Specialist marketplace. Idle learning.

4.3 What Agents Do Tonight (Parallel to Gemini Build)

| NEXUS | Market signals every 30 min + research 5 unknown patent IDs (P-003/006/007/008/010) |
| --- | --- |
| TORCH | Draft demo video script word-for-word + 3 LinkedIn announcement versions |
| GCM | Build 20-developer TrustShell outreach list via Brave Search API |
| SOPHIA | Research LabLab.ai hackathon competitors — what are others building? |
| VERITAS + SHOFET | 50 hallucination injection tests — target >85% catch rate |
| MEL | Draft 10 HITL scenario escalation templates |
| APM | Monitor provider usage — night shift token budget report |

AI Trinity Symphony · HyperDAG Protocol · Sean Patrick Goodwin · Build Recap · March 16, 2026