AI TRINITY SYMPHONY

Gemini Master Build List

Post Cherry-Pick · March 16, 2026 · Execute after incremental restoration is complete and Railway is green

This is the single source of truth for what Gemini builds next. Three phases: hackathon critical (March 16-18), mobile control (March 16-18 parallel), and post-hackathon expansion (March 23+). Nothing in Phase 3 should be touched before the hackathon submission is submitted.

PREREQUISITE: All cherry-picks complete and Railway shows green before starting Phase 1. Rule: npm run build locally BEFORE every push. One commit per change. Wait for Railway green. Agents assist with research and content. Gemini owns all git and Railway operations alone.

PHASE 1 — MARCH 16-18 Hackathon Critical Path Everything judges will see. Must be complete before demo video is recorded.

These items are the difference between winning and a strong submission. Demo video cannot be recorded without them. Complete in dependency order.

1A — Register Missing ERC-8004 Agents

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Run register_agents.ts for ORCH, W3C, SHOFET, SOPHIA, CHESED | Gemini | LOW | 5 tx hashes confirmed on sepolia.basescan.org. Screenshot each. Add to README. |
| Verify ANTIGRAV — is this a real agent or naming error from earlier session? | Gemini + Sean | LOW | Agent name matches README roster exactly. If naming error, update registration URI. |
| Confirm all 12 agents visible on-chain | Gemini | LOW | Search each wallet address on BaseScan. All show ERC-8004 NFT. |

1B — Wire Demo Panels to Live Data

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Panel 2 (Superfluid): Wire real-time SOPHIA→HDM stream balance OR accurate simulation from FLOW_RATE env var | Gemini | MED | Panel 2 updates every 30s. No hard-coded values. Show verified tx hash with BaseScan link. |
| Panel 3 (Identity Registry): Pull live ERC-8004 registrations from Base Sepolia | Gemini | MED | Panel shows actual agent names + on-chain IDs. Data from IdentityRegistry contract, not mock. |
| Panel 5 (Activity Feed): Live Supabase realtime subscription | Gemini | MED | Vetoes shown in red, consensus in green, HITL in amber. Last 10 events. No hard-coded values. |
| Add verified tx hash to Panel 2 | Gemini | LOW | 0x92be19f78a23bdd93cfa2fa8bb5a64de937915cd1f3bf9b9276e6294f8a8b978 with BaseScan deeplink. |

1C — Complete Telegram Functionality (Post Cherry-Pick)

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Verify cherry-pick 935d799 fixed handleAddTask — confirm row writes to trinity_tasks | Gemini | LOW | Sean texts 'Task: test' → gets ID back AND row in Supabase. Show screenshot. |
| Verify cherry-pick 112c25d restored Telegram bot rebuild — all commands respond | Gemini | LOW | /health returns real agent timestamps. /sprint start triggers sprint API. /tasks shows pending list. |
| Verify cherry-pick 3a55bc9 fixed Groq Whisper — voice memo transcribes correctly | Gemini | LOW | Sean sends voice 'add urgent task fix panel 2' → bot replies with task ID confirmation. |
| Fix PWA Wake button — NEXT_PUBLIC_TRINITY_ADMIN_KEY baked in at build time | Gemini | LOW | Tap Wake Swarm → visible toast (success or error). Not silent failure. |
| Wire all 6 proactive alerts to existing event hooks | Gemini | MED | Agent offline 15min, waitlist signup, BFT veto fired, HITL needed, sprint complete 6AM, spend >$5. |

1D — TrustShell npm Package

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Create lib/trustshell/index.ts — main TrustShell class with execute() wrapper | Gemini | LOW | Compiles without errors. npm run build stays green. |
| Create lib/trustshell/identity.ts — register() + setAgentWallet() EIP-712 | Gemini | MED | Calls Base Sepolia IdentityRegistry. Returns agentId. Test with one agent. |
| Create lib/trustshell/reputation.ts — RepID init + giveFeedback() hook | Gemini | MED | Calls ReputationRegistry after trade outcome. Logs to Supabase. |
| Create lib/trustshell/audit.ts — Supabase audit trail write | Gemini | LOW | Writes to trinity_agent_logs on every execute() call. |
| Create lib/trustshell/badge.ts — HTML trust badge generator | Gemini | LOW | Returns embeddable HTML snippet showing RepID score. |
| Create examples/ — LangChain, OpenAI, AutoGPT integration examples | Gemini | LOW | 3 working code examples. Copy-paste ready. |
| Write README.md for @hyperdag/trustshell | Claude | LOW | One paragraph what it does, install command, 5-line quickstart, Free vs Pro table, TrustShell.dev link. |
| npm publish @hyperdag/trustshell v0.1.0 | Sean + Gemini | LOW | Package live on npm. npm install @hyperdag/trustshell installs correctly. |

1E — Submission Package

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Record demo video — 5 min, 5 panels, 3 acts | Sean only | LOW | Video posted on X. Tagged @lablabai and @Surgexyz_. URL in submission form. |
| Polish README — verified tx hash, contract addresses, TrustShell install, compliance paragraph | Claude + Gemini | LOW | All on-chain links resolve. npm install command works. Patent mention included. |
| Confirm GitHub repo is public | Sean | LOW | Anyone can clone without authentication. |
| Submit on LabLab.ai form | Sean | LOW | Confirmation email received. Screenshot saved. |
| Screenshot all on-chain evidence | Sean | LOW | Saved to /patent-evidence/2026-03-22-hackathon/ |

PHASE 2 — MARCH 16-18 (PARALLEL) Mobile Command Center Runs in parallel with Phase 1. Does not touch the main build. Separate Railway service.

The mobile command center is a separate lightweight service. It does NOT modify the trinity-ecosystem codebase — it calls the APIs that already exist. Lower risk than Phase 1 changes.

2A — Telegram as Primary Mobile Interface

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Implement /ask command routing to external LLMs | Gemini | LOW | '/ask claude [prompt]' → Anthropic API → Telegram reply. Same for grok and gemini. |
| /debate [topic] — sends to all 3 LLMs, returns comparative table | Gemini | MED | Three responses formatted as side-by-side table in Telegram. Uses SBFA adversarial validation frame. |
| /agents — show all 12 agent statuses with last-seen timestamps | Gemini | LOW | Tap any agent name → opens task assignment sheet. |
| Inline keyboard for HITL approvals — APPROVE / REJECT / INSPECT / REASSIGN | Gemini | MED | Buttons update Supabase hitl_queue. INSPECT deeplinks to PWA with task_id. |
| Voice command full routing — any intent executes correctly | Gemini | MED | 'Check health' → health report. 'Add urgent task X for NEXUS' → task created. No fallback to 'noted'. |

2B — PWA Mobile Dashboard

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Rebuild conductor page as mobile-optimized PWA with 7 sections | Gemini | MED | Loads correctly on iPhone Safari. All buttons show feedback. No silent failures. |
| Section 1: Status bar — agents online, pending tasks, today's spend | Gemini | LOW | Numbers from live Supabase. Auto-refresh 30s. |
| Section 2: Agent grid — 12 cards, green/amber/red, tap to assign task | Gemini | LOW | Status from trinity_agent_logs last_seen. Green <15min, amber 15-60min, red >60min. |
| Section 3: Live feed — last 10 events, color coded by type | Gemini | LOW | Supabase realtime subscription. Vetoes red, consensus green, HITL amber. |
| Section 4: Quick actions — Wake All, Sprint, Health, Status | Gemini | LOW | Each fires corresponding API with visible toast response. |
| Section 5: Task input — text field, parses agent + urgency from text | Gemini | LOW | 'Task: NEXUS urgent research competitors' → creates task with correct agent and priority. |
| Section 6: AI Council — Claude, Grok, Gemini cards with deeplinks | Gemini | LOW | Tap → opens respective app. Shows role (strategy/patents/build). |
| Section 7: Sprint controls — 5 tier buttons, progress bar, last metrics | Gemini | LOW | Triggers sprint API. Shows veto rate + learn gain from last sprint. |
| PWA manifest + service worker — installable on iPhone/Android | Gemini | LOW | Add to homescreen works. App name: Trinity Command. |

2C — n8n HITL Workflow

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| n8n workflow: Supabase hitl_queue insert → Telegram inline keyboard | Gemini | MED | New HITL row triggers Telegram message with approve/reject buttons within 30s. |
| n8n workflow: Telegram button response → ORCH webhook → agent unblocks | Gemini | MED | Tap Approve → ORCH receives signed webhook → agent continues autonomous execution. |
| n8n workflow: Agent offline detection → Telegram alert → PWA notification | Gemini | LOW | Any agent offline >15min triggers alert with agent name and last task. |
| n8n workflow: Sprint completion → 6AM Telegram summary report | Gemini | LOW | Report includes veto rate, learn gain, tasks completed, provider spend. |

PHASE 3 — MARCH 23+ Post-Hackathon Expansion Only after submission is confirmed. Do not touch before March 22.

⛔ STOP. Nothing in Phase 3 starts until the hackathon submission is confirmed. After submission: restore deferred commits (1beb0b9, bf5a4e8, 985a0a4) using the same cherry-pick + verify pattern.

3A — Deferred Feature Restoration (Week 1 Post-Hackathon)

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Cherry-pick 985a0a4 — Historical ANFIS priors integration | Gemini | MED | npm run build green locally before push. One commit. Wait for Railway green. |
| Cherry-pick 1beb0b9 — SBFA 10+ provider cascade + budget monitor | Gemini | HIGH | Highest dependency conflict risk. Fix any errors before cherry-picking bf5a4e8. |
| Cherry-pick bf5a4e8 — Phase 5 Trust Fabric + 4FA DBT-SBT stubs | Gemini | HIGH | Only after 1beb0b9 is green. Watch for snarkjs/ZKP server-side import errors. |

3B — LLM Router Service (New Railway Service)

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Create llm-router Railway service — unified API for Claude, Grok, Gemini | Gemini | LOW | POST /invoke with {llm, prompt, context} → routes to correct API → returns response. |
| Wire Grok via xAI API (OpenAI-compatible endpoint) | Gemini | LOW | Same OpenAI SDK, different base URL: https://api.x.ai/v1. GROK_API_KEY already in Railway. |
| Wire Gemini via @google/generative-ai SDK | Gemini | LOW | GEMINI_API_KEY already in Railway. Test with simple prompt before wiring to ORCH. |
| Create llm_message_queue Supabase table | Gemini | LOW | Schema: id, from_agent, to_llm, prompt, context, status, response, created_at, resolved_at. |
| Wire ORCH to use llm_message_queue for external LLM tasks | Gemini | MED | ORCH writes to queue. Router service subscribes via Supabase Realtime. Response written back. |
| Extend ANFIS routing to include external LLMs as routing targets | Gemini | MED | Task requires realtime data → Grok. Task requires X-validation → all 3. Route by capability. |

3C — TrustShell Response Verification Layer

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Create lib/trustshell/responseVerifier.ts — verify any LLM response | Gemini + VERITAS | MED | extractClaims() + scoreClaims() + detectDrift() + scanBias() + logVerification(). |
| Wire verification to Claude/Grok/Gemini responses via llm-router | Gemini | MED | Every external LLM response gets trust score before delivery. Badge: VERIFIED/REVIEW/FLAGGED. |
| Add trust score display to PWA live feed | Gemini | LOW | '✅ Claude response: VERIFIED (91/100)' shown in Section 3 feed. |
| Log all verifications to response_verifications Supabase table | Gemini | LOW | id, source, trust_score, badge, bias_flags, drift_score, created_at. |

3D — TrustSquad v0.1 Build

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| TrustSquad.dev landing page on Vercel | Gemini | LOW | 4-section page. Waitlist form → Supabase trustsquad_waitlist. Telegram alert on signup. |
| COMPASS agent architecture — ANFIS routing + semantic memory + RepID | Gemini | HIGH | Core infrastructure agent. Fastest model (Cerebras/Groq). Always-on. |
| Specialist selection UI — 8 options, user picks 3 | Gemini | MED | Researcher, Coder, Strategist, Legal Navigator, Health Navigator, Educator, Creative, Financial. |
| BFT consensus between 3 specialists — 2-of-3 required | Gemini | MED | Uses existing BFT logic from Trinity. Applied to specialist outputs before delivery. |
| BYOK configuration — user provides own API keys per specialist | Gemini | MED | Keys stored encrypted, never logged. Each specialist uses user's key directly. |
| Idle learning framework — squad contributes to collective benchmarks | Gemini | HIGH | When idle >30min: receive anonymous benchmark task, run, submit performance metrics only via ZKP. |
| RepID accumulation from idle contribution | Gemini | MED | Contribution → RepID increment. User sees: 'Your squad completed 47 learning tasks while idle.' |

3E — Infrastructure Additions (New Env Vars Needed)

Add these to Railway shared variables. Gemini adds the integrations after vars are set.

| Variable | Service | Purpose / Why It Fills a Gap |
| --- | --- | --- |
| CLOUDFLARE_API_TOKEN | Cloudflare | R2 object storage for agent artifacts/logs. Zero egress fees vs S3's $0.023/GB. Add CLOUDFLARE_ACCOUNT_ID + CLOUDFLARE_R2_BUCKET. |
| RESEND_API_KEY | Resend | Email fallback when Telegram is down. Free 3000 emails/month. TrustShell/TrustRails/TrustSquad waitlist confirmations. |
| FIREWORKS_API_KEY | Fireworks AI | Fastest Llama/Mixtral inference, ~70% cheaper than OpenAI for high-volume tasks. Good ANFIS Tier 1 option. |
| MISTRAL_API_KEY | Mistral | Strong GPT-4 alternative. European data routing — useful for EU AI Act compliance positioning. Mistral Large = frontier quality. |
| HUGGINGFACE_API_TOKEN | HuggingFace | Access to 500k+ open source models. Fills gap for specialized models (finance, legal, bio) not on commercial APIs. Free inference API tier. |
| BACALHAU_API_HOST | Bacalhau | Decentralized compute for heavy ML batch jobs. Best fit: ANFIS retraining, GNN cap rate estimation (TriNexus). 60-80% cheaper than cloud GPU for batch. |
| QDRANT_API_KEY + QDRANT_URL | Qdrant | Vector search beyond pgvector. Self-hostable on Railway. Better ANN performance for large embedding collections. |
| MODAL_TOKEN_ID + MODAL_TOKEN_SECRET | Modal | Serverless GPU for ANFIS retraining. Spin up only when retraining needed — ~$0.0004/GPU-sec. No idle cost. |
| GRAFANA_API_KEY + GRAFANA_URL | Grafana | Infrastructure metrics dashboard. Connect to Railway metrics + Supabase metrics. Can self-host on Railway free tier. |
| TWILIO_ACCOUNT_SID + AUTH_TOKEN | Twilio | SMS as tertiary alert channel. When Telegram AND email fail. For truly critical alerts only. |
| LINEAR_API_KEY | Linear | Agent-generated issue tracking. Agents create tickets for detected problems. Better than ad-hoc Supabase tables for bugs. |
| AWS_ACCESS_KEY_ID + SECRET | AWS Bedrock | Access Claude/Llama/Titan via AWS credits. Useful if AWS credits available — redundancy for Anthropic API. |

3F — Flowise + n8n + PostGIS Deep Integration

| Task | Owner | Risk | Verification Gate |
| --- | --- | --- | --- |
| Flowise: Agent memory retrieval chains via conversational interface | Gemini | MED | Human-readable agent status summaries. 'What has NEXUS done in the last 24 hours?' → Flowise chain. |
| Flowise + PostGIS: Geospatial context chains for TriNexus/NMGDA | Gemini | HIGH | GNN comp selection using PostGIS spatial queries. Cap rate estimation with geographic clustering. |
| n8n: GitHub Actions async trigger for cross-LLM tasks | Gemini | LOW | repository_dispatch event → n8n workflow → llm-router API. Free async job queue via GitHub Actions. |
| n8n: Cloudflare R2 artifact storage workflow | Gemini | LOW | Agent outputs + audit logs → R2 via n8n. Zero egress cost. Permanent storage for patent evidence. |
| Dragonfly: Hot routing cache for ANFIS decisions | Gemini | MED | Sub-ms routing decisions cached in Dragonfly. Upstash Redis for pub/sub across services. |
| Cloudflare KV: Global edge cache for agent registration files | Gemini | LOW | ERC-8004 registration.json files cached at edge. Judges worldwide get fast response. |

Standing Rules — Gemini Must Follow Always

1. npm run build locally BEFORE every push. Never push broken code. 2. One change per commit. Never bundle fixes + features + dependency updates. 3. Wait for Railway green after each push before the next commit. 4. If a commit fails: next commit fixes ONLY that error. Nothing else. 5. Never update package.json dependencies without running full build locally first. 6. Agents NEVER touch git, package.json, or Railway. Only Gemini manages these. 7. Every new feature: show Sean the verification gate output before marking done. 8. Phase 3 does not start until hackathon submission is confirmed.

AI Trinity Symphony · HyperDAG Protocol · Sean Patrick Goodwin · Gemini Build List · March 16, 2026