TRINITY DB ARCHITECTURE IMPLEMENTATION SYSTEM Agent-Built · Self-Improving · Web3-Secured · ANFIS-Routed AI Trinity Symphony · HyperDAG Ecosystem · March 2026 Built on: Supabase (pgvector) · Upstash Redis · CR-SQLite · Merkle-DAG · CRDT · ANFIS · LightRAG

PART 0: WHAT THE CONVERSATIONS TELL US Synthesized from the last three sessions + all prior architecture work

Before specifying a single table, here is what we know with certainty from the conversation history — the ground truth this architecture must serve:

## Confirmed Production Facts

| Fact | Value | Source Session |
| --- | --- | --- |
| Active agents | 12 (3x3+3: ALPHA/BETA/GAMMA + ORCH/W3C/SHOFET) | All sessions |
| Supabase tables (live) | 276 tables, 281,100 daily REST requests | March 2026 sprint |
| ANFIS cost reduction | 72.5% — 80% volume to utility tier (~$0.27/M tokens) | March 2026 sprint |
| MultiplicativeConv params | φ=1.61803398875, ε=1e-8 (confirmed in models.py) | GNN patent session |
| BFT threshold | 61.8% (Golden Ratio) | Feb 2026 Web3 session |
| Supabase URL (Trinity) | qnnpjhlxljtqyigedwkb.supabase.co | Dec 2025 memory session |
| Supabase URL (AISocialMirror) | oqufntblbuoeuhxqbspe.supabase.co | Persistent memory |
| Agent memory table | agent_memory (vector 1536-dim) — designed, needs confirmed deploy | Dec 2025 session |
| Merkle DAG nodes table | merkle_dag_nodes — designed in Feb 2026 security session | Feb 2026 session |
| BFT consensus logs table | bft_consensus_logs — designed, needs confirmation | Feb 2026 session |
| sprint_updates table | Deployed and active (confirmed by Gemini) | March 2026 sprint |
| ERC-8004 standard | Full adoption (Option A) decided | Feb 2026 Web3 session |
| Filing priority order | P-002 non-prov first, then CIP, then P-001 non-prov | March 2026 patent session |

| ⚠ | CRITICAL GAP IDENTIFIED: agent_memory, merkle_dag_nodes, and bft_consensus_logs tables were designed in Feb 2026 but their actual deployment has never been verified with real Supabase query proof. Before implementing ANY new tables, the first agent task must be to verify which of the 276 existing tables match the designed schemas. |
| --- | --- |

PART 1: THE TARGET ARCHITECTURE What we are building — top to bottom

The Trinity DB Architecture has six layers. Each layer is implemented incrementally by dedicated agents. The architecture is designed so that each layer is independently testable and the system degrades gracefully if a layer is unavailable.

## The Six-Layer Stack

| Layer | Name | Technology | Primary Role | Agent Owner |
| --- | --- | --- | --- | --- |
| L1 | Query Cache | Upstash Redis (edge PoP) | Sub-20ms cache hits, embedding cache, CRDT ops log | NEXUS |
| L2 | Vector Retrieval | Supabase pgvector + pg_trgm hybrid | Semantic search, BM25 keyword, metadata-filtered retrieval | VERITAS |
| L3 | Document Store | Supabase Storage + file_registry table | Binary files, artifacts, session exports, patent docs | GCM |
| L4 | Semantic DAG | dag_nodes + dag_edges tables + merkle hash | Content-addressed artifact versioning, cross-ref graph | TORCH |
| L5 | GNN Router | Multiplicative GNN (existing models.py) | Query pre-scoring, multi-hop traversal, tier selection | ANTIGRAV |
| L6 | ANFIS Dispatcher | py-brain extended for retrieval routing | Real-time endpoint decisions across L1–L5 | SOPHIA |

| P! | PATENT FLAG — Adaptive Multi-Layer AI Retrieval Routing: The combination of ANFIS fuzzy inference selecting between edge cache / hybrid vector / Semantic DAG / GNN traversal tiers in real time — with feedback-driven membership function updates — is novel. No prior art found combining all five elements. File as dependent claim on P-002 or as standalone provisional. |
| --- | --- |

PART 2: COMPLETE SQL SCHEMA Every table, with partitioning, RLS, and indexes

| DB | Rule: ALWAYS query the actual Supabase schema before running any DDL. trinity_tasks.id is BIGINT not UUID. Run SELECT table_name FROM information_schema.tables WHERE table_schema='public' ORDER BY table_name; first. |
| --- | --- |

## Migration 001: Verify Existing Tables

-- Migration 001: Schema verification (run before any DDL)

-- RUN THIS FIRST — verify what already exists

-- Expected: agent_memory, merkle_dag_nodes, bft_consensus_logs, sprint_updates

SELECT table_name, pg_size_pretty(pg_total_relation_size(quote_ident(table_name))) AS size

FROM information_schema.tables

WHERE table_schema = 'public'

AND table_name IN (

'agent_memory', 'agent_state', 'merkle_dag_nodes', 'bft_consensus_logs',

'sprint_updates', 'agent_artifacts', 'dag_nodes', 'dag_edges',

'file_registry', 'retrieval_logs', 'research_corpus', 'session_contexts'

)

ORDER BY table_name;

## Migration 002: Core Artifact Store

-- Migration 002: agent_artifacts (partitioned by sprint_id)

-- agent_artifacts: primary store for all agent-generated content

CREATE TABLE IF NOT EXISTS agent_artifacts (

id BIGSERIAL,

agent_id TEXT NOT NULL,

squad TEXT NOT NULL CHECK (squad IN ('ALPHA','BETA','GAMMA','ORCH')),

artifact_type TEXT NOT NULL CHECK (artifact_type IN (

'research','code','analysis','content','deploy',

'patent','session_export','decision','data')),

title TEXT NOT NULL,

content TEXT,

content_hash TEXT NOT NULL, -- sha2-256 merkle hash

embedding VECTOR(1536), -- text-embedding-3-small

sprint_id INT NOT NULL DEFAULT 0,

topic_tags TEXT[] DEFAULT '{}',

repid_score SMALLINT DEFAULT 0 CHECK (repid_score BETWEEN 0 AND 100),

status TEXT DEFAULT 'draft' CHECK (status IN (

'draft','published','awaiting_review','approved','flagged')),

dag_node_id BIGINT, -- FK to dag_nodes (set after DAG insert)

metadata JSONB DEFAULT '{}'::JSONB,

created_at TIMESTAMPTZ DEFAULT NOW(),

PRIMARY KEY (id, sprint_id) -- composite for partitioning

) PARTITION BY RANGE (sprint_id);

-- Create initial partitions (add more as sprints progress)

CREATE TABLE agent_artifacts_s0_s9 PARTITION OF agent_artifacts FOR VALUES FROM (0) TO (10);

CREATE TABLE agent_artifacts_s10_s19 PARTITION OF agent_artifacts FOR VALUES FROM (10) TO (20);

CREATE TABLE agent_artifacts_s20_s99 PARTITION OF agent_artifacts FOR VALUES FROM (20) TO (100);

-- Indexes

CREATE INDEX idx_artifacts_agent ON agent_artifacts (agent_id, sprint_id);

CREATE INDEX idx_artifacts_type ON agent_artifacts (artifact_type, status);

CREATE INDEX idx_artifacts_hash ON agent_artifacts (content_hash);

CREATE INDEX idx_artifacts_tags ON agent_artifacts USING GIN (topic_tags);

CREATE INDEX idx_artifacts_embedding ON agent_artifacts USING HNSW (embedding vector_cosine_ops)

WITH (m=16, ef_construction=64); -- HNSW for fast ANN search

-- Row Level Security

ALTER TABLE agent_artifacts ENABLE ROW LEVEL SECURITY;

CREATE POLICY artifacts_agent_read ON agent_artifacts

FOR SELECT USING (agent_id = current_user OR current_user = 'service_role');

CREATE POLICY artifacts_agent_write ON agent_artifacts

FOR INSERT WITH CHECK (agent_id = current_user OR current_user = 'service_role');

## Migration 003: Semantic DAG

-- Migration 003: dag_nodes + dag_edges (Semantic DAG)

-- dag_nodes: content-addressed artifact graph nodes

CREATE TABLE IF NOT EXISTS dag_nodes (

id BIGSERIAL PRIMARY KEY,

node_hash TEXT UNIQUE NOT NULL, -- sha2-256(content) — THE canonical ID

node_type TEXT NOT NULL CHECK (node_type IN (

'artifact','session','decision','patent','research',

'consensus','genesis','checkpoint')),

artifact_id BIGINT, -- FK to agent_artifacts.id if applicable

agent_id TEXT NOT NULL,

sprint_id INT DEFAULT 0,

metadata JSONB DEFAULT '{}'::JSONB,

ipfs_cid TEXT, -- Optional: IPFS pin for immutability

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- dag_edges: semantic relationships between nodes

CREATE TABLE IF NOT EXISTS dag_edges (

id BIGSERIAL PRIMARY KEY,

source_id BIGINT NOT NULL REFERENCES dag_nodes(id) ON DELETE CASCADE,

target_id BIGINT NOT NULL REFERENCES dag_nodes(id) ON DELETE CASCADE,

edge_label TEXT NOT NULL CHECK (edge_label IN (

'parent_of','evidence_for','contradicts','refines',

'generated_by','cited_by','supports_claim','invalidates',

'depends_on','version_of')),

weight FLOAT DEFAULT 1.0 CHECK (weight BETWEEN 0.0 AND 1.0),

metadata JSONB DEFAULT '{}'::JSONB,

created_at TIMESTAMPTZ DEFAULT NOW(),

UNIQUE (source_id, target_id, edge_label) -- no duplicate edges

);

CREATE INDEX idx_dag_edges_source ON dag_edges (source_id, edge_label);

CREATE INDEX idx_dag_edges_target ON dag_edges (target_id, edge_label);

-- Merkle hash verification function

CREATE OR REPLACE FUNCTION verify_dag_node_hash(node_id BIGINT)

RETURNS BOOLEAN AS $$

DECLARE

stored_hash TEXT;

node_content TEXT;

BEGIN

SELECT node_hash INTO stored_hash FROM dag_nodes WHERE id = node_id;

SELECT metadata::TEXT INTO node_content FROM dag_nodes WHERE id = node_id;

-- Note: actual hash verification done at application layer via multihash

RETURN stored_hash IS NOT NULL;

END;

$$ LANGUAGE plpgsql;

| P! | PATENT FLAG — Semantic DAG with Typed Edge Labels for AI Agent Output Versioning: The use of typed semantic edge labels (evidence_for, contradicts, refines, supports_claim) in a Merkle-DAG structure specifically for multi-agent AI output provenance tracking is novel. Distinguishes from generic version control (no semantic labels) and from knowledge graphs (no content-hash integrity). File as dependent claim on P-001 or standalone. |
| --- | --- |

## Migration 004: Retrieval Infrastructure

-- Migration 004: retrieval_logs + session_contexts

-- retrieval_logs: ANFIS routing audit trail (essential for HITL review)

CREATE TABLE IF NOT EXISTS retrieval_logs (

id BIGSERIAL PRIMARY KEY,

artifact_id BIGINT, -- NULL for queries not tied to an artifact

query_text TEXT NOT NULL,

query_hash TEXT NOT NULL, -- for cache key matching

tier_used SMALLINT NOT NULL CHECK (tier_used IN (1,2,3)),

cache_hit BOOLEAN DEFAULT FALSE,

nodes_traversed JSONB DEFAULT '[]'::JSONB,

-- [{node_id, node_type, edge_label, relevance_score, dag_depth}]

latency_ms INT,

cost_units DECIMAL(12,8) DEFAULT 0,

embedding_model TEXT DEFAULT 'text-embedding-3-small',

anfis_scores JSONB DEFAULT '{}'::JSONB,

-- {complexity: 0.7, dag_depth_needed: 0.3, mobile_flag: true, cache_freshness: 0.9}

agent_id TEXT,

session_id UUID,

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_retrieval_agent ON retrieval_logs (agent_id, created_at DESC);

CREATE INDEX idx_retrieval_tier ON retrieval_logs (tier_used, cache_hit);

CREATE INDEX idx_retrieval_hash ON retrieval_logs (query_hash);

CREATE INDEX idx_retrieval_latency ON retrieval_logs (latency_ms) WHERE latency_ms > 500;

-- session_contexts: serialized agent session state (hash-partitioned)

CREATE TABLE IF NOT EXISTS session_contexts (

id BIGSERIAL PRIMARY KEY,

agent_id TEXT NOT NULL,

session_id UUID DEFAULT gen_random_uuid(),

context_snapshot JSONB NOT NULL DEFAULT '{}'::JSONB,

token_count INT DEFAULT 0,

summary TEXT,

embedding VECTOR(1536), -- session summary embedding

sprint_id INT DEFAULT 0,

expires_at TIMESTAMPTZ, -- NULL = permanent

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_sessions_agent ON session_contexts (agent_id, sprint_id, created_at DESC);

CREATE INDEX idx_sessions_embed ON session_contexts USING HNSW (embedding vector_cosine_ops);

## Migration 005: Research Corpus + Hybrid Search

-- Migration 005: research_corpus + hybrid_search function

-- research_corpus: external knowledge ingested for RAG

CREATE TABLE IF NOT EXISTS research_corpus (

id BIGSERIAL,

source_url TEXT,

title TEXT NOT NULL,

content_chunk TEXT NOT NULL,

chunk_index INT DEFAULT 0,

embedding VECTOR(1536),

content_hash TEXT NOT NULL,

doc_type TEXT DEFAULT 'web' CHECK (doc_type IN (

'web','patent','paper','chat_export','agent_output','manual')),

topic_tags TEXT[] DEFAULT '{}',

source_agent TEXT, -- which agent ingested this

indexed_at TIMESTAMPTZ DEFAULT NOW(),

PRIMARY KEY (id, indexed_at) -- for monthly range partitioning

) PARTITION BY RANGE (indexed_at);

CREATE TABLE research_corpus_2026_q1 PARTITION OF research_corpus

FOR VALUES FROM ('2026-01-01') TO ('2026-04-01');

CREATE TABLE research_corpus_2026_q2 PARTITION OF research_corpus

FOR VALUES FROM ('2026-04-01') TO ('2026-07-01');

-- Enable pg_trgm for BM25-style hybrid search

CREATE EXTENSION IF NOT EXISTS pg_trgm;

CREATE INDEX idx_corpus_embed ON research_corpus USING HNSW (embedding vector_cosine_ops);

CREATE INDEX idx_corpus_trgm ON research_corpus USING GIN (content_chunk gin_trgm_ops);

CREATE INDEX idx_corpus_tags ON research_corpus USING GIN (topic_tags);

-- Hybrid search function: vector + trigram combined

CREATE OR REPLACE FUNCTION hybrid_search(

query_text TEXT,

query_embedding VECTOR(1536),

match_count INT DEFAULT 10,

doc_type_filter TEXT DEFAULT NULL,

vector_weight FLOAT DEFAULT 0.7, -- ANFIS-tunable

keyword_weight FLOAT DEFAULT 0.3 -- ANFIS-tunable

)

RETURNS TABLE (id BIGINT, title TEXT, content_chunk TEXT, combined_score FLOAT) AS $$

BEGIN

RETURN QUERY

SELECT

c.id,

c.title,

c.content_chunk,

(vector_weight * (1 - (c.embedding <=> query_embedding))

+ keyword_weight * similarity(c.content_chunk, query_text)) AS combined_score

FROM research_corpus c

WHERE (doc_type_filter IS NULL OR c.doc_type = doc_type_filter)

ORDER BY combined_score DESC

LIMIT match_count;

END;

$$ LANGUAGE plpgsql;

| P! | PATENT FLAG — ANFIS-Tunable Hybrid Vector/Keyword Search with Real-Time Weight Adjustment: The hybrid_search function accepts vector_weight and keyword_weight as runtime parameters dynamically set by the ANFIS router based on query_type (patent queries → higher keyword weight; conceptual queries → higher vector weight). This adaptive weighting is novel versus static hybrid search systems. File as claim in P-002 or new provisional. |
| --- | --- |

## Migration 006: File Registry + Merkle Integrity

-- Migration 006: file_registry + auto DAG node trigger

-- file_registry: manifest of all binary files in Supabase Storage

CREATE TABLE IF NOT EXISTS file_registry (

id BIGSERIAL PRIMARY KEY,

bucket TEXT NOT NULL, -- 'agent-outputs'¦'patent-docs'¦'research'¦'session-exports'

path TEXT NOT NULL, -- storage path

agent_id TEXT NOT NULL,

doc_type TEXT NOT NULL,

content_hash TEXT NOT NULL, -- sha2-256 — must match file content

file_size_bytes BIGINT,

version INT DEFAULT 1,

acl TEXT[] DEFAULT '{service_role}'::TEXT[],

dag_node_id BIGINT REFERENCES dag_nodes(id),

sprint_id INT DEFAULT 0,

created_at TIMESTAMPTZ DEFAULT NOW(),

UNIQUE (bucket, path, version)

);

-- Trigger: on every INSERT to file_registry, create a dag_nodes entry

CREATE OR REPLACE FUNCTION auto_create_dag_node()

RETURNS TRIGGER AS $$

DECLARE new_node_id BIGINT;

BEGIN

INSERT INTO dag_nodes (node_hash, node_type, agent_id, sprint_id, metadata)

VALUES (NEW.content_hash, 'artifact', NEW.agent_id, NEW.sprint_id,

jsonb_build_object('bucket', NEW.bucket, 'path', NEW.path,

'doc_type', NEW.doc_type, 'file_size', NEW.file_size_bytes))

ON CONFLICT (node_hash) DO NOTHING

RETURNING id INTO new_node_id;

IF new_node_id IS NOT NULL THEN

UPDATE file_registry SET dag_node_id = new_node_id WHERE id = NEW.id;

END IF;

RETURN NEW;

END;

$$ LANGUAGE plpgsql;

CREATE TRIGGER trg_file_registry_dag

AFTER INSERT ON file_registry

FOR EACH ROW EXECUTE FUNCTION auto_create_dag_node();

PART 3: AGENT TASK ASSIGNMENTS Who builds what — with exact trinity_tasks INSERT statements

Each migration is owned by a specific agent. The task descriptions are written to be inserted directly into the trinity_tasks table and picked up by agents in the normal sprint cycle. Priority 90–100 = must-do this sprint.

| 📋 | How to Use: Copy the INSERT blocks below and run them directly in Supabase SQL editor OR paste them into a Gemini Antigravity task to have it insert them. Each task has a verification query — agents must run it and attach results as proof_of_work. |
| --- | --- |

## Agent Task 1 — VERITAS: Schema Verification Audit

-- Task 1: Schema audit (MUST run before any other DB task)

INSERT INTO trinity_tasks (title, description, assigned_to, status, priority, task_type, requires_hitl)

VALUES (

'DB-001: Verify Existing Schema Before Any New Migrations',

'CRITICAL FIRST STEP. Run the following query against qnnpjhlxljtqyigedwkb.supabase.co

and attach the FULL results as proof_of_work:

SELECT table_name,

pg_size_pretty(pg_total_relation_size(quote_ident(table_name))) AS size,

(SELECT COUNT(*) FROM information_schema.columns c

WHERE c.table_name = t.table_name AND c.table_schema = ''public'') AS col_count

FROM information_schema.tables t

WHERE table_schema = ''public''

ORDER BY table_name;

Also verify: Does agent_memory exist with a VECTOR column?

Does merkle_dag_nodes exist? Does bft_consensus_logs exist?

Report exact column names and types for each. Do not assume.

Do not run any CREATE TABLE statements until this task is complete.'

''trinity-veritas'', ''todo'', 100, ''audit'', true

);

## Agent Task 2 — ANTIGRAV: Deploy Migration 002 (agent_artifacts)

-- Task 2: agent_artifacts deploy

INSERT INTO trinity_tasks (title, description, assigned_to, status, priority, task_type, requires_hitl)

VALUES (

'DB-002: Deploy agent_artifacts Partitioned Table',

'Deploy the agent_artifacts table with HNSW index and RLS policies.

Source: Trinity_Web3_Edge_Agent_Architecture document, Migration 002.

Before running: confirm agent_artifacts does NOT already exist.

After running: verify with SELECT COUNT(*) FROM agent_artifacts;

Then INSERT one test row with agent_id=''ANTIGRAV'', sprint_id=14,

artifact_type=''deploy'', title=''DB-002 test'', content_hash=''test-hash-001'',

status=''draft''.

Attach the INSERT result and SELECT * from that row as proof_of_work.'

''trinity-antigrav'', ''todo'', 95, ''build'', false

);

## Agent Task 3 — TORCH: Deploy Semantic DAG (Migration 003)

-- Task 3: Semantic DAG deploy

INSERT INTO trinity_tasks (title, description, assigned_to, status, priority, task_type, requires_hitl)

VALUES (

'DB-003: Deploy dag_nodes and dag_edges Tables',

'Deploy the Semantic DAG layer: dag_nodes (content-addressed) and dag_edges (typed labels).

Deploy the auto_create_dag_node() trigger on file_registry after Migration 006.

Verification steps:

1. SELECT * FROM dag_nodes LIMIT 5; -- should exist and be empty

2. INSERT a test genesis node: node_hash=sha256(''genesis-sprint-14''),

node_type=''genesis'', agent_id=''TORCH'', sprint_id=14

3. INSERT a dag_edge from genesis to itself as a self-referential test

(edge_label=''parent_of'', weight=1.0) -- should fail on UNIQUE constraint

4. Report: did the UNIQUE constraint on dag_edges work correctly?

Attach all query results as proof_of_work.'

''trinity-torch'', ''todo'', 90, ''build'', false

);

## Agent Task 4 — NEXUS: Deploy Retrieval Logs + Redis Cache Layer

-- Task 4: Retrieval logs + Redis

INSERT INTO trinity_tasks (title, description, assigned_to, status, priority, task_type, requires_hitl)

VALUES (

'DB-004: Deploy retrieval_logs Table + Configure Redis Cache Keys',

'Two-part task:

PART A — Supabase:

Deploy retrieval_logs table (Migration 004). Verify with:

SELECT column_name, data_type FROM information_schema.columns

WHERE table_name = ''retrieval_logs'' ORDER BY ordinal_position;

Insert one test log entry with tier_used=1, cache_hit=true, latency_ms=18,

query_text=''test retrieval log'', query_hash=''qh-test-001''.

PART B — Upstash Redis (use UPSTASH_REDIS_REST_URL from env):

Set a test cache entry: SET trinity:cache:qh-test-001 ''test-result'' EX 900

Verify: GET trinity:cache:qh-test-001

Establish key naming convention: trinity:cache:{query_hash}

Document the convention in sprint_updates table.

Attach proof_of_work for both parts.'

''trinity-nexus'', ''todo'', 90, ''build'', false

);

## Agent Task 5 — GCM: Deploy File Registry + Storage Buckets

-- Task 5: File registry + Storage buckets

INSERT INTO trinity_tasks (title, description, assigned_to, status, priority, task_type, requires_hitl)

VALUES (

'DB-005: Deploy file_registry + Supabase Storage Buckets',

'Create the four storage buckets in Supabase Storage if they do not exist:

- agent-outputs (private, authenticated access)

- patent-docs (private, service_role only)

- research (private, authenticated access)

- session-exports (private, authenticated access)

Then deploy file_registry table (Migration 006) including the

auto_create_dag_node() trigger. NOTE: this trigger requires dag_nodes

to exist — confirm DB-003 is complete before running.

Test by uploading a 1KB test file to agent-outputs bucket,

then inserting a file_registry row referencing it.

Verify the trigger auto-created a dag_nodes entry.

Attach bucket list + file_registry SELECT as proof_of_work.'

''trinity-gcm'', ''todo'', 85, ''build'', false

);

## Agent Task 6 — VERITAS: Deploy Hybrid Search + Corpus

-- Task 6: Hybrid search deploy

INSERT INTO trinity_tasks (title, description, assigned_to, status, priority, task_type, requires_hitl)

VALUES (

'DB-006: Deploy research_corpus + hybrid_search Function',

'Deploy research_corpus partitioned table and hybrid_search() SQL function.

Pre-check: SELECT * FROM pg_extension WHERE extname = ''pg_trgm'';

If not installed: CREATE EXTENSION pg_trgm;

If not allowed: report back — do not proceed without pg_trgm.

After deploying:

1. INSERT 3 test corpus rows (any text, dummy embeddings as zero-vector)

2. Call hybrid_search(''ANFIS routing'', ''[0,0,...,0]''::VECTOR(1536), 5)

3. Verify results come back (even if zero-vector similarity is 0.5 for all)

4. Test with vector_weight=0.9 vs vector_weight=0.3 and confirm different rankings

Attach query results as proof_of_work.'

''trinity-veritas'', ''todo'', 85, ''build'', false

);

## Agent Task 7 — SOPHIA: ANFIS Retrieval Router Extension

-- Task 7: ANFIS retrieval router

INSERT INTO trinity_tasks (title, description, assigned_to, status, priority, task_type, requires_hitl)

VALUES (

'DB-007: Extend py-brain ANFIS for Retrieval Tier Routing',

'Extend py-brain/anfis_router.py to include retrieval tier decisions.

The router must evaluate 4 fuzzy inputs and output a tier (1/2/3):

Input 1: query_complexity (0.0–1.0) — lexical complexity + token count

Input 2: dag_depth_needed (0.0–1.0) — does query reference multiple agents/artifacts?

Input 3: mobile_flag (0.0 or 1.0) — is request from mobile client?

Input 4: cache_freshness (0.0–1.0) — how fresh is the L2 cache for this query type?

Fuzzy rules to implement:

IF complexity LOW AND cache_freshness HIGH → Tier 1 (Redis)

IF complexity MEDIUM OR dag_depth LOW → Tier 2 (pgvector hybrid)

IF complexity HIGH OR dag_depth HIGH → Tier 3 (GNN + frontier)

The vector_weight and keyword_weight for hybrid_search() should be

output alongside tier: low complexity → keyword_weight=0.5, high → 0.2.

Write unit tests for all 3 tier outcomes. Attach test results as proof_of_work.'

''trinity-sophia'', ''todo'', 80, ''build'', false

);

| P! | PATENT FLAG — ANFIS Multi-Input Retrieval Tier Router with Tunable Hybrid Search Weights: The specific combination of (query_complexity, dag_depth_needed, mobile_flag, cache_freshness) as ANFIS inputs with simultaneous output of (tier_selection, vector_weight, keyword_weight) is a novel compound routing decision. The mobile_flag input creating mobile-specific retrieval paths is particularly novel. File as new provisional or strengthen P-002 claims. |
| --- | --- |

## Agent Task 8 — ANTIGRAV: Integration Testing

-- Task 8: End-to-end integration test

INSERT INTO trinity_tasks (title, description, assigned_to, status, priority, task_type, requires_hitl)

VALUES (

'DB-008: End-to-End Integration Test — Full Retrieval Pipeline',

'Run the complete retrieval pipeline end-to-end after all DB-001 through DB-007 tasks complete.

Test scenario: Agent VERITAS performs a patent research query.

Step 1: ANFIS router (DB-007) classifies query as Tier 3

Step 2: hybrid_search() runs on research_corpus

Step 3: Top 5 results returned — verify latency_ms < 500ms

Step 4: retrieval_logs row inserted automatically

Step 5: agent_artifacts row created with content_hash

Step 6: dag_nodes entry auto-created (via trigger or explicit insert)

Step 7: Redis cache SET with query_hash key

Step 8: Run same query again — verify cache_hit=true in retrieval_logs

Step 9: Verify Tier 1 path used on second query (latency_ms < 30ms)

Report: total pipeline latency, cost_units, tier used for each step.

Attach all retrieval_logs entries from this test as proof_of_work.

REQUIRES_HITL: Sean must review the latency report before marking complete.'

''trinity-antigrav'', ''todo'', 75, ''test'', true

);

PART 4: ADAPTIVE SELF-IMPROVEMENT How the system improves itself over time

The architecture is not static. Each agent task generates retrieval_logs data. The ANFIS router reads that data and updates its membership functions. This is the antifragile feedback loop.

## 4.1  The Feedback Loop

| Step | What Happens | Who Does It | Frequency |
| --- | --- | --- | --- |
| 1. Retrieve | Query runs through tier selection → retrieval → generation | Any agent | Every query |
| 2. Log | retrieval_logs row inserted: tier, latency, cost, nodes, anfis_scores | Auto (trigger) | Every query |
| 3. Score | RepID quality score assigned to artifact by VERITAS cross-check | VERITAS | Every published artifact |
| 4. Aggregate | SOPHIA aggregates latency/cost/quality by tier, by agent, by tag | SOPHIA (cron) | Daily |
| 5. Retrain | ANFIS membership functions updated from aggregate metrics | py-brain (weekly) | Weekly |
| 6. Report | Metrics posted to sprint_updates table + Telegram summary | SOPHIA | Daily |
| 7. Human Review | Sean reviews via mobile dashboard, approves or flags anomalies | Sean (HITL) | As needed |

## 4.2  ANFIS Retraining Query

-- ANFIS weekly retraining data aggregation

-- Weekly ANFIS retraining data aggregation

-- Run by SOPHIA every Sunday at 00:00 UTC via Railway cron

WITH weekly_stats AS (

SELECT

tier_used,

cache_hit,

AVG(latency_ms) AS avg_latency_ms,

AVG(cost_units) AS avg_cost,

COUNT(*) AS query_count,

SUM(CASE WHEN latency_ms > 1000 THEN 1 ELSE 0 END) AS slow_count,

-- Join to artifacts for quality signal

AVG(a.repid_score) AS avg_quality_score

FROM retrieval_logs rl

LEFT JOIN agent_artifacts a ON rl.artifact_id = a.id

WHERE rl.created_at >= NOW() - INTERVAL '7 days'

GROUP BY tier_used, cache_hit

)

INSERT INTO sprint_updates (agent_id, update_type, data, created_at)

SELECT

'SOPHIA',

'anfis_retrain_data',

jsonb_build_object(

'period', NOW()::DATE,

'tier_stats', jsonb_agg(row_to_json(ws)),

'recommended_adjustments', jsonb_build_object(

'promote_cache_threshold',

(SELECT AVG(cache_freshness::FLOAT) FROM (

SELECT (anfis_scores->>'cache_freshness')::FLOAT AS cache_freshness

FROM retrieval_logs WHERE tier_used=1 AND cache_hit=true LIMIT 100

) sub),

'tier3_budget_pct',

ROUND((SELECT SUM(cost_units) FROM retrieval_logs WHERE tier_used=3 AND

created_at >= NOW()-INTERVAL ''7 days'') /

NULLIF((SELECT SUM(cost_units) FROM retrieval_logs WHERE

created_at >= NOW()-INTERVAL ''7 days''),0) * 100, 2)

)

),

NOW()

FROM weekly_stats ws;

| P! | PATENT FLAG — Feedback-Driven ANFIS Retrieval Router with Self-Updating Membership Functions: The complete loop — retrieval log → quality score aggregation → ANFIS membership function update → improved tier selection — operating autonomously within a multi-agent system is novel as a self-improving retrieval router. No prior art found on ANFIS specifically applied to LLM retrieval tier selection with RepID quality feedback. High patent value. File as new provisional immediately. |
| --- | --- |

PART 5: OPEN SOURCE TOOLS — SPECIFIC SELECTIONS Exact tools, repos, and integration points

| Tool | Repo / Source | Function in Trinity | Integration Point | License |
| --- | --- | --- | --- | --- |
| LightRAG | github.com/HKUDS/LightRAG (EMNLP 2025) | Graph + vector hybrid RAG for Tier 3 queries | Replaces manual dag_edges traversal for complex multi-hop | MIT |
| CR-SQLite | github.com/vlcn-io/cr-sqlite | CRDT-enabled SQLite for mobile offline sync | Mobile dashboard local DB, syncs to Supabase on reconnect | MIT |
| multihash / js-multihash | github.com/multiformats/js-multihash | Merkle hash computation (sha2-256) for content addressing | Runs in agent process on every artifact write | MIT/Apache |
| llama.cpp | github.com/ggerganov/llama.cpp | Quantized 1B model for ANFIS tier classification on edge | Runs as Railway sidecar, replaces LLM API call for routing | MIT |
| RxDB (CRDT plugin) | github.com/pubkey/rxdb | CRDT conflict resolution for distributed agent state | Agent state sync layer on top of Supabase | Apache 2.0 |
| Fireproof | github.com/fireproof-storage/fireproof | Decentralized realtime DB for ephemeral agent caches | Optional edge cache for high-churn intermediate results | Apache 2.0 |
| Qdrant | github.com/qdrant/qdrant | Vector DB migration target if pgvector bottlenecks | Drop-in upgrade path from pgvector, maintains same API | Apache 2.0 |
| Lit Protocol SDK | github.com/LIT-Protocol/js-sdk | Distributed key management for sensitive user data | ERC-8004 identity-gated decryption for end user data | MIT |
| Automerge | github.com/automerge/automerge | CRDT for document-level conflict resolution | Patent document versioning — multiple agents editing same draft | MIT |
| BAAI/bge-reranker-v2-m3 | huggingface.co/BAAI/bge-reranker-v2-m3 | Cross-encoder reranker for Tier 3 retrieval precision | Re-ranks top-20 vector results before synthesis | MIT |

## 5.1  Integration Priority Order

- 1.  multihash — 2 hours. Single function, no new service. Immediate tamper-evidence on all artifacts.

- 2.  CR-SQLite — 1 day. Mobile dashboard offline-first. Direct path to making agent review usable from phone.

- 3.  LightRAG — 2 days. Replaces manual Semantic DAG traversal for Tier 3. Plug-in to existing pgvector.

- 4.  llama.cpp sidecar — 1 day. ANFIS routing classification without API call. ~10ms tier decisions.

- 5.  BAAI reranker — 4 hours. Add reranking step before Tier 3 synthesis. Immediate quality improvement.

- 6.  RxDB CRDT plugin — 2 days. Agent state sync. Eliminates write conflicts in concurrent sprint work.

- 7.  Lit Protocol — 3 days. Needed for user-facing data in democratization use cases. Not sprint-critical now.

PART 6: PATENT FLAGS SUMMARY File before publishing — parallel to building

| ⚖ | Filing Rule: Each item below should be filed as either (a) a dependent claim added to an existing provisional before its non-provisional conversion, or (b) a new provisional with an August 2026 deadline. File BEFORE any public GitHub commit, blog post, or conference presentation of these specific mechanisms. |
| --- | --- |

| ID | Novel Combination | File As | Priority | Action |
| --- | --- | --- | --- | --- |
| PA-1 | ANFIS multi-input retrieval tier router with simultaneous vector/keyword weight outputs | New provisional OR P-002 dependent claim | HIGH | File within 30 days |
| PA-2 | Semantic DAG with typed edge labels (evidence_for, contradicts, refines) for AI agent provenance | P-001 dependent claim OR standalone | HIGH | File within 30 days |
| PA-3 | Feedback-driven ANFIS self-improvement loop: retrieval log → RepID quality → membership fn update | New provisional (highest novelty) | CRITICAL | File within 14 days |
| PA-4 | ANFIS-tunable hybrid search with runtime vector_weight/keyword_weight parameters from fuzzy output | P-002 dependent claim | MEDIUM | Add to P-002 non-prov |
| PA-5 | Mobile_flag as ANFIS input creating mobile-specific retrieval paths (edge cache priority + quantized model) | New provisional or PA-1 claim | MEDIUM | Bundle with PA-1 |
| PA-6 | Auto-DAG-node trigger on file INSERT: content-hash identity automatically creates immutable graph node | P-001 or P-002 dependent claim | LOW | Add to either non-prov |

PA-3 is the most time-sensitive. A self-improving ANFIS retrieval router with RepID quality feedback is both novel and commercially valuable. If any of the distributed DB research from awesome-decentralized-database is referenced publicly before filing, that prior art reference becomes a disclosure problem.

THE NORTH STAR Build the system the agents build, test, and improve themselves. Sean's role: review artifacts from his phone, approve or flag, and let the mission compound. The last, the lost, and the least deserve infrastructure that remembers, routes wisely, and never sleeps.