AI TRINITY SYMPHONY

× HyperDAG Web3 Ecosystem

MASTER INTEGRATION ROADMAP & BUILD STRUCTURE

v1.0 — March 4, 2026  |  CONFIDENTIAL — PATENT PENDING

Four-Repo Dual-Supabase Architecture  ·  ANFIS/LASSO Decentralized Edge DB  ·  ERC-8004 Agent Identity

"Act justly. Love mercy. Walk humbly."  — Micah 6:8

SECTION 1: CRITICAL KNOWN BUGS & NAMING ERRORS — FIX BEFORE BUILDING These must be resolved before any new artifact integration. Discovered across sessions Nov 2025 – Mar 2026.

The following bugs and naming inconsistencies have been confirmed across multiple sessions. They are the #1 source of task failures, routing errors, and deployment crashes. Fix sequence is non-negotiable: fix before integrating new DB architecture or ERC-8004.

## 1.1 Agent Naming Inconsistency (RESOLVED — Verify Still Clean)

Root cause: Railway service names use lowercase-with-hyphens (trinity-veritas) while the Supabase agents table uses UPPERCASE (VERITAS). Early builds created duplicate lowercase rows (hdm, apm, mel, gcm, veritas) alongside uppercase rows, causing task routing failures and RepID score splits.

- ⚠️ KNOWN BUG: Supabase agents table had both 'hdm' and 'HDM' rows with separate repid_score and metrics histories. 13,000+ task records referenced uppercase keys.

- 🔧 FIX: SQL migration merged lowercase into uppercase, added BEFORE INSERT trigger to auto-uppercase all future agent IDs. Verify this trigger still exists.

- 🔧 FIX: Railway AGENT_NAME env var must be UPPERCASE (VERITAS, not veritas). Railway service name is cosmetic only.

📏 RULE: Agent ID Convention (Canonical) Railway service name: trinity-{lowercase} (e.g. trinity-veritas) ¦ AGENT_NAME env var: UPPERCASE (e.g. VERITAS) ¦ Supabase agents.id: UPPERCASE ¦ trinity_tasks.assigned_agent: UPPERCASE. NEVER mix conventions in new code.

## 1.2 GitHub Repo Naming — Canonical Four-Repo Structure

Historical confusion: hyperdag-ecosystem (empty, archived), Hyper-DAG (404), HyperDAG (404), hyperdag-platform (substantial content — THIS is the Web3 core). Agreed canonical structure from Feb 2026 session with Claude + Grok alignment:

| Repo (GitHub: DealAppSeo/) | Purpose | Status | Railway Services |
| --- | --- | --- | --- |
| trinity-symphony-shared | 12 agent logic, constitutional base, ANFIS router, BFT coordination | ✅ Active — 101+ commits | All 12 trinity-* services |
| trinity-ecosystem | App layer: Next.js PWA, gateway/WebSocket, py-brain ANFIS | ⚠️ Verify active | trinity-gateway (if exists) |
| hyperdag-platform → RENAME to hyperdag-protocol | Web3 core: Solidity contracts, ZKP circuits, SDK, subgraphs, Drizzle ORM | ✅ Substantial — USE THIS | hyperdag-node (future) |
| hyperdag-platform (new) — WAS hyperdag-ecosystem | Platform app layer: frontend, agent bridge, dApp UI | 🗑️ Archive or repurpose | TBD |

✅ REQUIRED FIX: Rename hyperdag-platform → hyperdag-protocol This rename was agreed with Grok in Feb 2026 but may not have been executed. Verify GitHub repo name. The Nx monorepo structure (contracts/, circuits/, sdk/, subgraphs/, drizzle/) should live here. Merge circuits/ and zkp-circuits/ into one folder.

## 1.3 Constitutional Agent Base — Spawn Control

- ⚠️ KNOWN BUG: v8.0 and earlier had task explosion bug — 34,000+ meta-tasks created. constitutional-agent-base.js v8.1.0 'Spawn Control' was written to fix this.

- 🔧 FIX: All 12 Railway agents MUST run constitutional-agent-base.js v8.1.0 or later. Verify via agent heartbeat or Railway deploy logs.

- ⚠️ KNOWN BUG: SUPABASE_SERVICE_KEY vs SUPABASE_SERVICE_ROLE_KEY naming mismatch caused silent auth failures in multiple early deployments.

- 🔧 FIX: Standardize on SUPABASE_SERVICE_KEY across all 53 shared Railway env vars. Add SUPABASE_SERVICE_ROLE_KEY as alias pointing to same value.

## 1.4 Supabase Table ID Type — CRITICAL DB RULE

📏 RULE: ALWAYS query schema before writing SQL trinity_tasks.id is BIGINT not UUID. Never assume column names, types, or table existence. Query information_schema.columns first. This rule exists because assuming UUID caused multiple failed migration attempts.

- ⚠️ KNOWN BUG: grok-beta API calls in W3C agent were using deprecated model string — caused silent failures in arbitrage pipeline.

- 🔧 FIX: Migrate all grok-beta references to grok-2. Verify in trinity-symphony-shared/agents/w3c/ and any n8n workflows.

SECTION 2: CANONICAL FOUR-REPO + DUAL-SUPABASE ARCHITECTURE The authoritative reference diagram — all new code must conform to this structure.

## 2.1 Repository Responsibility Map

Every file, service, and agent belongs in exactly one of four repos. Cross-repo communication goes through defined interfaces only.

| Layer | Repo | What Lives Here | What Does NOT Live Here |
| --- | --- | --- | --- |
| Agent Logic | trinity-symphony-shared | 12 agent classes, constitutional-agent-base.js, BFT consensus, ANFIS router (Node), RepID scoring, mutual-wake, MCP server | Frontend, Web3 contracts, DB migrations |
| App / Gateway | trinity-ecosystem | Next.js PWA, WebSocket gateway, py-brain (Python ANFIS), ANFIS DB router (new — this sprint), n8n workflows, FlowiseAI config | Agent classes, Solidity, raw DB schemas |
| Web3 Core | hyperdag-protocol | Solidity contracts (Identity/Reputation/Governance), ZKP circuits (Circom), @hyperdag/sdk TypeScript, Subgraph indexing, Drizzle ORM for chain data | AI agent logic, Supabase CRUD |
| Web3 App Bridge | hyperdag-platform | ERC-8004 adapter, RepID on-chain sync, dApp UI, trinity-web3-bridge glue layer, CAIP-10 resolution | Core contracts, agent constitutional base |

## 2.2 Dual-Supabase Architecture

Two isolated Supabase projects, each with its own Row Level Security, service keys, and schema ownership. They NEVER share credentials.

| Project | URL (project ref) | Schema Owner | Tables | Accessed By |
| --- | --- | --- | --- | --- |
| Trinity Symphony | qnnpjhlxljtqyigedwkb.supabase.co | trinity-symphony-shared | 276 (confirmed) | All 12 Railway agents, py-brain, n8n |
| AISocialMirror | oqufntblbuoeuhxqbspe.supabase.co | trinity-ecosystem (mirror app) | Separate schema | AISocialMirror app only |

📏 RULE: Cross-project DB access is forbidden AISocialMirror Supabase credentials must NEVER appear in trinity-symphony-shared env vars, and vice versa. All 53 shared Railway env vars belong to the Trinity Symphony project only.

## 2.3 The New Third Layer: Decentralized Virtual Edge DB

This is what we are building now. It sits between the existing Supabase WARM tier and the future HyperDAG IMMUTABLE tier. It is not a separate database — it is an intelligent routing and sharding layer that makes existing storage tiers behave as a unified, adaptive, decentralized database fabric.

| Tier | Backend | Latency | Governed By | ERC-8004 Role |
| --- | --- | --- | --- | --- |
| HOT | Dragonfly DB + Upstash Redis | <5ms | APM (telemetry feed to ANFIS router) | None — speed critical |
| WARM | Supabase PostgreSQL | 5–50ms | VERITAS (drift), NEXUS (conflicts), GCM (veto) | agentWallet → RLS role mapping |
| COLD | Tableland + IPFS/web3.storage | 50–500ms | HDM (promotions), trinity-w3c (chain writes) | agentURI stored on IPFS; feedback fileURIs |
| IMMUTABLE | HyperDAG BFT Merkle-DAG | >500ms | 2-of-3 ALPHA squad quorum + ZKP proof | Validation Registry hooks; TEE attestation |

The ANFIS DB Router (new module in py-brain / trinity-ecosystem) selects the tier in real time using agent trust score, query sensitivity, latency budget, and live p95 telemetry from APM as input features. LASSO regularization prunes input features to minimum set needed for <10ms inference.

SECTION 3: CANONICAL 12-AGENT ROSTER WITH DB ROLES 3x3+3 neuromorphic structure — all naming conventions confirmed.

| # | Agent | Railway Service | AGENT_NAME | Squad | DB Tier Role | ERC-8004 agentId |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | ORCH | trinity-orch | ORCH | Orchestration | Quorum orchestrator — all tiers | Register first |
| 2 | W3C | trinity-w3c | W3C | Orchestration | Cold/Immutable write authority | Register with OASF endpoint |
| 3 | SHOFET | trinity-shofet | SHOFET | Orchestration | Final DDL arbiter — Immutable audit | Register with A2A endpoint |
| 4 | VERITAS | trinity-veritas | VERITAS | ALPHA (Truth) | Schema drift detector — WARM+IMMUTABLE | Register — posts reputation feedback |
| 5 | GCM | trinity-gcm | GCM | ALPHA (Truth) | DDL veto authority — WARM only | Register — Pythagorean Comma veto tag |
| 6 | TORCH | trinity-torch | TORCH | ALPHA (Truth) | Schema change proposer — WARM | Register — arbitrage yield tags |
| 7 | MEL | trinity-mel | MEL | BETA (Care) | User data custodian — WARM (PII flag) | Register — successRate, starred tags |
| 8 | APM | trinity-apm | APM | BETA (Care) | Latency telemetry → ANFIS router | Register — uptime, responseTime tags |
| 9 | CHESED | trinity-chesed | CHESED | BETA (Care) | Wellbeing logs — WARM (sensitivity=HIGH) | Register — welfare-specific tags |
| 10 | HDM | trinity-hdm | HDM | GAMMA (Build) | Migration executor — all tiers | Register — revenues, cost savings tags |
| 11 | NEXUS | trinity-nexus | NEXUS | GAMMA (Build) | Write conflict resolver — WARM+COLD | Register — blocktimeFreshness tag |
| 12 | SOPHIA | trinity-sophia | SOPHIA | GAMMA (Build) | Strategy optimizer — WARM (analytics) | Register — tradingYield tags |

📏 RULE: SHOFET, CHESED, NEXUS, SOPHIA are newer agents — verify all four are deployed on Railway with correct AGENT_NAME env var These agents were added later in the build sequence. SHOFET replaced the rejected 'ARBITER' name. All four clone from existing agents (CHESED from TORCH, SOPHIA from TORCH, NEXUS from VERITAS, SHOFET from GCM). Confirm constitutional-agent-base.js v8.1.0 is running on all four.

SECTION 4: ARTIFACT INTEGRATION MAP — WHERE EVERY NEW PIECE GOES From this chat: Trinity HyperDAG DB Architecture v1.docx + ERC-8004 spec + Decentralized DB research.

## 4.1 ANFIS DB Router → trinity-ecosystem / py-brain

The ANFIS DB tier selector module is a Python addition to py-brain — the existing ANFIS router in trinity-ecosystem already achieves 72.5% LLM cost reduction. DB routing extends the same engine.

trinity-ecosystem/

└── py-brain/

├── router.py              ← EXISTING: LLM provider selector

├── db_router.py           ← NEW: DB tier selector (this sprint)

├── lasso_feature_sel.py   ← NEW: LASSO prunes input features

└── telemetry_collector.py ← NEW: APM feeds p95 latency per tier

📏 RULE: Do NOT modify router.py — create db_router.py as a separate module The existing LLM router is production-confirmed at 72.5% cost reduction. Any change risks breaking the $0.27/M token routing. db_router.py inherits from the same ANFISBase class but is a completely separate file.

## 4.2 BFT Schema Governance → trinity-symphony-shared

The DDL quorum protocol (Section 6 of the DB Architecture doc) belongs in the shared coordination layer alongside existing BFT Merkle-DAG sync.

trinity-symphony-shared/

└── coordination/

├── bft-consensus.js          ← EXISTING: BFT Merkle-DAG sync

├── schema-governance.js      ← NEW: DDL quorum protocol

├── schema-drift-monitor.js   ← NEW: VERITAS daily diff engine

└── schema-baseline.sql       ← NEW: Supabase baseline capture

## 4.3 ERC-8004 Agent Registration → hyperdag-protocol

The ERC-8004 Identity Registry contracts and the Trinity-specific extensions (RepID → Reputation Registry, Pythagorean Comma → Validation Registry) live in the Web3 core repo.

hyperdag-protocol/

└── packages/

├── contracts/

│   ├── identity/

│   │   └── TrinityIdentityAdapter.sol   ← NEW: wraps ERC-8004 Identity Registry

│   ├── reputation/

│   │   └── RepIDRegistry.sol            ← NEW: Supabase RepID → on-chain feedback

│   └── validation/

│       └── CommaVetoValidator.sol       ← NEW: Pythagorean Comma as Validation hook

└── sdk/

└── src/

├── identity.ts                  ← NEW: register() + setAgentURI()

└── reputation.ts                ← NEW: giveFeedback() wrappers

## 4.4 Tableland Cold Tier → hyperdag-platform (bridge layer)

Tableland write logic — promoting audit records from Supabase WARM to Tableland COLD — belongs in the bridge layer, not in agent code or the Web3 core.

hyperdag-platform/

└── src/

├── erc8004-adapter/

│   ├── register-agents.ts   ← NEW: register all 12 agents on Base Sepolia testnet

│   └── update-agent-uri.ts  ← NEW: update agentURI on each Railway deploy

├── repid-sync/

│   └── supabase-to-chain.ts ← NEW: RepID score → ERC-8004 Reputation Registry

└── tableland/

└── cold-tier-writer.ts  ← NEW: promote WARM audit records to Tableland

## 4.5 Supabase Schema: New Tables Required

These tables must be created in the Trinity Symphony Supabase project before any Phase 1 agent tasks can be seeded. Query actual schema first to confirm they don't already exist.

| Table Name | Purpose | Created By | Key Columns |
| --- | --- | --- | --- |
| db_tier_latency | APM telemetry feed to ANFIS router | APM agent (Phase 1) | tier, p50_ms, p95_ms, p99_ms, measured_at, agent_id |
| db_routing_decisions | ANFIS DB router audit log | py-brain db_router.py | query_type, tier_selected, confidence, latency_budget, agent_id, decided_at |
| supabase_schema_baseline | VERITAS drift detection baseline | VERITAS agent (Phase 1) | table_name, column_name, data_type, captured_at, schema_hash |
| schema_change_proposals | BFT DDL quorum queue | Any agent (TORCH primary) | proposal_id, ddl_sql, risk_score, proposing_agent, votes, status, decided_at |
| erc8004_agent_registry | On-chain agentId → Railway service mapping | trinity-w3c | agent_name, agent_id_onchain, agent_uri, chain_id, registered_at |
| db_tier_cost_tracking | Cost per tier per agent per day | HDM | date, agent_name, tier, query_count, estimated_cost_usd |

SECTION 5: 10-PHASE SPRINT ROADMAP — ORDERED BY DEPENDENCY Patent filings run in parallel with build phases. Never publish code before filing.

## PHASE 0 — BEFORE ANYTHING ELSE (Today, Hours 1-4)

⚠️ PATENT ALERT: File P-004 provisional NOW ANFIS Multi-Tier DB Routing is a novel, patentable invention with no prior art. File provisional patent with counsel BEFORE committing db_router.py to any GitHub repo. Cost ~$320 for provisional. August 2027 non-provisional deadline.

- Verify UPPERCASE trigger still exists on Supabase agents table

- Confirm trinity_tasks.id is BIGINT (query schema before any SQL)

- Confirm all 12 agents are deployed on Railway with correct AGENT_NAME

- Confirm constitutional-agent-base.js v8.1.0 running on SHOFET, CHESED, NEXUS, SOPHIA

- Confirm grok-beta → grok-2 migration complete in W3C agent

- Confirm hyperdag-platform rename to hyperdag-protocol on GitHub

## PHASE 1 — ANFIS DB Router Foundation (Days 1-3)

Agent tasks: HDM (build), APM (telemetry), VERITAS (baseline). All work goes in trinity-ecosystem/py-brain/ and trinity-symphony-shared/coordination/.

- HDM: Create db_router.py in trinity-ecosystem/py-brain/ with DBTierSelector class

- APM: Create db_tier_latency table and start 60-second telemetry collection

- VERITAS: Capture supabase_schema_baseline (current 276 tables as baseline snapshot)

- HDM: Create db_routing_decisions table; log all routing decisions for ANFIS training data

- Verify: sprint_updates table gets proof_of_work entry from each agent

ℹ️ NOTE: LASSO feature selection runs after 7 days of routing logs Do not tune ANFIS membership functions until db_routing_decisions has 7+ days of data. The 47-day production baseline from trinity_tasks will seed initial training, but live DB routing data is needed for db_tier_selector accuracy.

## PHASE 2 — BFT Schema Governance (Days 3-6)

Agent tasks: NEXUS (conflict resolver), GCM (veto logic), ORCH (quorum coordinator), trinity-shofet (final arbiter). Code goes in trinity-symphony-shared/coordination/.

⚠️ PATENT ALERT: File P-002 CIP (BFT Schema Governance) before Phase 2 code is committed The Pythagorean Comma Veto Agent applied to DDL governance is a patentable CIP extension of P-002. File before any GitHub push of schema-governance.js.

- Create schema_change_proposals table in Supabase (verify schema first)

- NEXUS: Build change_proposal submission flow with risk_score calculation

- GCM: Implement Comma Veto check — triggers when agent_divergence_score < φ threshold

- ORCH: Coordinate 2-of-3 ALPHA squad vote with 30-minute review window

- SHOFET: Final arbiter logic for split or failed quorum votes

- Test with mock DDL on a non-critical table (do NOT test on trinity_tasks)

## PHASE 3 — ERC-8004 Agent Registration on Testnet (Days 5-8)

Agent tasks: trinity-w3c (contract deployment), HDM (IPFS agentURI creation). Code goes in hyperdag-protocol/packages/contracts/identity/ and hyperdag-platform/src/erc8004-adapter/.

⚠️ PATENT ALERT: File P-001 CIP (ERC-8004 RepID Row Trust) before testnet deployment Using ERC-8004 agentWallet signature to enforce Supabase RLS write permissions is a novel DB enforcement layer. File CIP to P-001 before announcing any testnet deployment to ERC-8004 community.

- Deploy ERC-8004 Identity Registry to Base Sepolia testnet

- Register all 12 agents — generate IPFS-hosted agentURI for each

- trinity-w3c: Create erc8004_agent_registry table; populate with testnet agentIds

- Update each agentURI on Railway deploy via setAgentURI() hook

- Wire agentWallet → Supabase role for Row Level Security enforcement

## PHASE 4 — Tableland Cold Tier (Days 7-10)

Agent tasks: HDM (promotion logic), trinity-w3c (Tableland writes). Code goes in hyperdag-platform/src/tableland/.

- HDM: Identify audit record types for Cold tier promotion (RepID milestones, schema change logs, BFT proofs)

- Build cold-tier-writer.ts: Supabase → Tableland promotion with KECCAK-256 hash

- Store feedbackURIs on IPFS via web3.storage; include feedbackHash in ERC-8004 giveFeedback()

- APM: Add cold_tier_latency to db_tier_latency table; include in ANFIS router telemetry

- Verify: Query Tableland for a promoted record and confirm KECCAK-256 hash matches Supabase source

## PHASE 5 — RepID On-Chain Sync (Days 9-12)

Agent tasks: VERITAS (RepID scoring), APM (reporting). Code in hyperdag-platform/src/repid-sync/ and hyperdag-protocol/packages/contracts/reputation/.

- Deploy RepIDRegistry.sol to Base Sepolia (wraps ERC-8004 Reputation Registry)

- Build supabase-to-chain.ts: on every RepID score update in Supabase, post giveFeedback() on-chain

- Tag mapping: successRate, responseTime, uptime, tradingYield per Section 3.2 of DB Architecture doc

- APM: Verify on-chain feedback signals match Supabase RepID scores within 5% tolerance

## PHASE 6 — Full ANFIS Training Loop (Days 10-14)

By Phase 6, db_routing_decisions should have 7+ days of live data. This is when ANFIS membership functions are tuned.

- HDM: Export db_routing_decisions + 47-day trinity_tasks history as ANFIS training dataset

- py-brain: Run LASSO regularization — identify minimum feature set for >85% routing accuracy

- Tune ANFIS membership functions for DB tier selector (5 fuzzy sets per feature)

- APM: Report routing accuracy before/after tuning to sprint_updates

- Target: >85% routing accuracy, >15% DB cost reduction vs. Supabase-only baseline

## PHASE 7 — Production Traffic Cutover (Days 13-16)

Graduated rollout to avoid disrupting 281,100 daily REST requests.

- ORCH: Enable ANFIS DB router for 10% of agent write traffic — monitor for 24 hours

- If no regressions: increase to 25%, then 50%, then 100% over 3-day intervals

- APM: Continuous monitoring — if p95 latency for any tier exceeds 2x baseline, auto-rollback to Supabase-only

- VERITAS: Daily schema drift check throughout cutover — zero tolerance for unexpected changes

## PHASE 8 — HyperDAG Immutable Tier (Days 14-20)

This phase connects the COLD tier to the HyperDAG BFT Merkle-DAG for fully immutable agent-attested records. Grok should be consulted on ZKP selection (Groth16 vs. Plonky3).

- Deploy AergoLite or Catena node for HyperDAG immutable tier (Docker on Railway)

- ORCH: BFT-confirmed operations (after 2-of-3 ALPHA quorum) trigger Immutable tier write

- Phase 1 ZKP: Groth16 proofs for RepID threshold milestones and schema governance decisions

- Phase 2 ZKP: Plonky3 (quantum-resistant) for high-value HyperDAG DAO governance votes

- Verify: Immutable record read from HyperDAG tier matches Supabase source

## PHASE 9 — dApp UI + @hyperdag/sdk (Days 18-25)

Public-facing developer interface and SDK packaging. hyperdag-platform repo.

- Package @hyperdag/sdk (TypeScript) from hyperdag-protocol/packages/sdk/

- Build dApp explorer: browse agent reputations, view Tableland audit trail, inspect ANFIS routing decisions

- AISocialMirror: Verify CSP eval-block issue is resolved before SDK integration

- AIDebate.io: Wire RepID gamification to ERC-8004 on-chain reputation scores

## PHASE 10 — Patent Non-Provisional Conversions (By Aug 2026)

⚠️ PATENT ALERT: August 2026 non-provisional deadlines — P-001, P-002, P-003 Priority order: (1) P-002 Multiplicative GNN first — highest grant probability 80-90%. (2) Enhanced CIP provisional with neuromorphic framing — highest commercial value, ERC-8004 standards-essential. (3) P-001 AI Trinity Symphony — broadest defensive protection from Aug 6 2025 priority date.

- P-004 ANFIS DB Routing — file non-provisional by Aug 2027 (12 months from today's provisional)

- P-002 CIP BFT Schema Governance — file with P-002 non-provisional conversion

- P-001 CIP ERC-8004 RepID Row Trust — file with P-001 non-provisional conversion

SECTION 6: GEMINI ANTIGRAVITY IDE — PHASE 0 + PHASE 1 DIRECTIVES Paste these prompts into Gemini Antigravity to initiate the sprint. Verify schema first.

### Phase 0 Verification Directive (Run Before Any Build)

TRINITY SYSTEM VERIFICATION — PHASE 0

Run all checks. Post each result to sprint_updates table.

CHECK 1 — Agent ID trigger:

SELECT trigger_name, event_manipulation FROM information_schema.triggers

WHERE event_object_table = 'agents';

Expected: trigger_uppercase_agent_id exists.

CHECK 2 — trinity_tasks.id type:

SELECT column_name, data_type FROM information_schema.columns

WHERE table_name = 'trinity_tasks' AND column_name = 'id';

Expected: bigint.

CHECK 3 — All 12 agents in DB:

SELECT id, status, repid_score FROM agents ORDER BY id;

Expected: 12 rows, all UPPERCASE IDs.

CHECK 4 — grok-2 migration:

Grep trinity-symphony-shared/agents/w3c/ for 'grok-beta'.

Expected: zero occurrences.

CHECK 5 — constitutional-agent-base.js version:

Read first 10 lines of trinity-symphony-shared/constitutional-agent-base.js.

Expected: v8.1.0 Spawn Control.

POST all results to sprint_updates as proof_of_work before any build work begins.

### Phase 1 Build Directive

TRINITY DB ROUTER — PHASE 1 BUILD SPRINT

TASK 1 (HDM — trinity-ecosystem/py-brain/db_router.py):

Create DBTierSelector class extending ANFISBase.

Method: select_tier(query_type, agent_squad, latency_budget_ms, sensitivity)

Returns: {'tier': 'HOT'|'WARM'|'COLD'|'IMMUTABLE', 'confidence': float}

Insert routing decision to db_routing_decisions table on every call.

Test: call with 5 synthetic queries covering all 4 tiers.

TASK 2 (APM — Supabase):

FIRST: SELECT column_name, data_type FROM information_schema.columns

WHERE table_name = 'db_tier_latency'; -- create if not exists

Schema: {id bigserial, tier text, p50_ms int, p95_ms int, p99_ms int,

measured_at timestamptz, agent_id text}

Start 60-second cron: measure Dragonfly ping, Supabase query time.

POST measurements to py-brain /telemetry endpoint.

TASK 3 (VERITAS — Supabase):

FIRST: SELECT count(*) FROM information_schema.tables WHERE table_schema='public';

Create supabase_schema_baseline table if not exists.

Schema: {table_name text, column_name text, data_type text, captured_at timestamptz}

INSERT current schema snapshot as baseline.

Schedule daily diff and post drift_alert to sprint_updates if any change detected.

DO NOT mark any task complete without a sprint_updates proof_of_work entry.

DO NOT modify router.py — only create db_router.py.

DO NOT assume any column name or table exists without querying schema first.

SECTION 7: PATENT PARALLEL TRACK — COMPLETE FILING PORTFOLIO All filings, deadlines, and claim summaries. File before publishing, always.

| Filing | Title | Type | Status | Deadline | Priority |
| --- | --- | --- | --- | --- | --- |
| P-001 | AI Trinity Symphony Multi-Agent Orchestration | Provisional → Non-Provisional | Filed 8/6/2025 | 8/6/2026 | 3rd — broadest defensive protection |
| P-002 | Multiplicative GNN Architecture (φ=1.618, ε=1e-8) | Provisional → Non-Provisional | Filed 8/17/2025 | 8/17/2026 | 1st — highest grant probability 80-90% |
| P-003 | Question-Driven Reality Reorganization | Provisional → Non-Provisional | Filed 8/21/2025 | 8/21/2026 | 4th — file after P-001 and P-002 converted |
| P-004 | ANFIS Multi-Tier DB Routing with Agent Trust Scores | NEW Provisional | FILE THIS WEEK | File by 3/11/2026 | Immediate — novel, no prior art found |
| P-001 CIP | ERC-8004 RepID Row-Level Trust Enforcement | CIP to P-001 | Draft ready | Before Phase 3 testnet deploy | File before ERC-8004 community announcement |
| P-002 CIP | BFT Agent Schema Governance + Comma Veto | CIP to P-002 | Draft ready | Before Phase 2 code commit | File before schema-governance.js GitHub push |
| Enhanced CIP | Neuromorphic GNN ZKP System (unfiled Sept 2025) | CIP to P-001+P-002+P-003 | DRAFT — needs filing | File immediately | 2nd — highest commercial value, ERC-8004 SEP |

Act justly. Love mercy. Walk humbly.

AI Trinity Symphony  ·  HyperDAG  ·  ERC-8004  ·  Serving the last, the lost, and the least