TRINITY SYMPHONY · HYPERDAG PROTOCOL

Master Build Roadmap

Prioritized Tasks by Owner — All Parallel Tracks

Version 2026.03.05  ·  Session-ready  ·  Paste this at session start

Last proven REAL: TAG arbitrage end-to-end (2 compute_bids rows, March 5 2026)

THE MISSION

"A trust layer for AI — built by devs and AI, for people and AI, to validate, fact-check, and improve the quality of what AI gives to humans. No more fake news. No hallucinations. Algorithms that bring people together. AI that heals."

For the last, the lost, and the least. — Micah 6:8

# Ownership Lanes — Do Not Duplicate

Each AI has one lane. Do not ask one AI what another AI owns. Cross-lane questions cause duplication and wasted sessions.

| Owner | Lane | Owns | Never Ask Them To |
| --- | --- | --- | --- |
| GEMINI (Antigravity) | BUILD | All code, Railway deployments, Supabase schema, agent implementation, Glass Wall frontend, Rust Core microservice | Make strategy decisions. Ask for architecture opinions. Refactor code without explicit instruction. |
| GROK | PATENTS | Final claim language, prior art research, patent abstracts, USPTO-format independent and dependent claims | Build code. Design architecture. Give strategy recommendations. |
| CLAUDE | ARCHITECTURE + DESIGN | Architecture decisions, cross-validation of Gemini/Grok, mobile/web UI design, master roadmap, frontend artifacts | Build backend code. Execute deployments. Write patent claim language. |
| SEAN | MISSION + APPROVAL | Mission definition, patent filing with attorney, HITL decisions, phase transition approval, final say on all strategic decisions | Write code. Build architecture. Duplicate what an AI should handle. |

# Current Sprint — Active Right Now

Phase 3 complete. Phase 3.5 and Phase 4 running in parallel. Glass Wall deployment is the gate for public announcement.

SEAN — This Week (Patent Gate)

| ID | Priority | Task |
| --- | --- | --- |
| P1 | CRITICAL | File P-004 provisional with attorney — ANFIS virtue-weighted routing. Use proven metrics only: 78% HOT tier, $0.34 session saving, C=max(A)×(1−mean(A)). No 72.5% claim. |
| P2 | CRITICAL | File P-005 provisional with attorney — HotStuff-2 BFT + ZKP-Weighted Governance. Strongest novel claim: ZKP-weighted vote weight. Reference P-002 for GNN layer — do not re-claim. |
| P3 | CRITICAL | Confirm Glass Wall stays in STAGING until filing confirmation received. Tell Gemini: hold public deployment until you confirm filed. |
| P4 | HIGH | Start P-002 non-provisional conversion with attorney NOW. Aug 2026 deadline. 4-6 week attorney prep. Remove Theory of Mind language. Replace unverified benchmarks with deployed metrics. |
| P5 | HIGH | Review and approve TRINITY_CONTENT_QUEUE.md — add your real dollar amount to ARTICLE-001 or remove. Add 2-3 sentences to ARTICLE-002 about personal scaling pain. |
| P6 | MEDIUM | Set up Telegram bot via @BotFather — 5 minute task. Token goes to Railway env vars. Enables HITL bridge build. |

GEMINI — Build Tracks (All Parallel)

| ID | Priority | Task |
| --- | --- | --- |
| G1 | CRITICAL | TRACK A: Glass Wall Phase 1 — Mock Mode. Deploy app.aitrinitysymphony.com to Vercel. Primary metric above fold: autonomous operation counter (hours:minutes since last HITL). Secondary: one compute_bids event as a sentence story. Do NOT go public until Sean confirms P-004+P-005 filed. |
| G2 | CRITICAL | TRACK A: Glass Wall Phase 2 — Wire Supabase Realtime broadcast. Real data from compute_bids, sprint_updates, schema_change_proposals. NODE tier shows "0 nodes — accepting contributors." Post URL + screenshot to sprint_updates. |
| G3 | HIGH | TRACK B: Telegram HITL Bridge — Build per telegram-hitl-bridge-spec.md exactly. HITLDispatcher.ts + HITLCallbackHandler.ts + VeritasSignatureService.ts. Every HITL event generates shareable event card URL. All 7 checklist items proven REAL before marking complete. |
| G4 | HIGH | TRACK C: linkedin_content_queue table — one CREATE TABLE from TRINITY_CONTENT_QUEUE.md schema. Query schema first. BIGINT not UUID. Post confirmation to sprint_updates. |
| G5 | HIGH | TRACK D: Confirm hotstuff-rs library supports HotStuff-2 2-chain finality specifically. Post confirmation or blocker to sprint_updates before writing any Rust. |
| G6 | HIGH | TRACK D: Rust Core microservice — trinity-rust-core on Railway. Two HTTP endpoints: /consensus (HotStuff-2) and /verify (Plonky3). Standalone service — NOT FFI into Node.js. TypeScript governance calls HTTP. Deploy after G5 confirmed. |
| G7 | MEDIUM | TRACK E: controller.aitrinitysymphony.com — login-gated version of Glass Wall with write access. Approve/Reject BFT proposals, HITL slider, agent task triggers. After G2 complete. |
| G8 | MEDIUM | Wire reflectOnResult() → RepID update → Supabase write chain end-to-end. Prove with before/after RepID scores in sprint_updates. This closes the final loop gap. |
| G9 | LOW | Deploy TrinityIdentityAdapter.sol to Base Sepolia. Register 12 agents. Wire agentWallet to Supabase RLS. Post contract address + tx hash to sprint_updates. (Prerequisite for CIP-P-001 filing) |

GROK — Patent Track

| ID | Priority | Task |
| --- | --- | --- |
| R1 | CRITICAL | P-004 final claim language — USPTO format. One independent claim (method for adaptive tier routing), three dependent claims (LASSO mask, ZKP caching, eBPF telemetry as ANFIS input). Include BYOK negative limitation. Use only proven metrics. |
| R2 | CRITICAL | P-005 final claim language — USPTO format. One independent claim (ZKP-weighted BFT governance system), three dependent claims (HotStuff-2 2-phase, Pythagorean Comma veto, 12-agent quorum). Note BLS12-381 quantum caveat with FROST migration path. |
| R3 | HIGH | P-002 clean revision — remove Theory of Mind and consciousness language, remove unverified benchmarks, replace with deployed metrics (22% precision vs BM25/Vector baseline, φ=1.618 constants verified in code). Output attorney-ready revised provisional. |
| R4 | HIGH | Prior art table for P-004 and P-005 — three closest references per filing with specific patent numbers and one-paragraph distinction for each. Verified USPTO database search, not inferred. |
| R5 | MEDIUM | Draft abstracts for P-004 and P-005 — technical precision, no marketing language, no aspirational TPS claims. Mission statement (trust layer for AI) in plain language only in background section, not in claims. |
| R6 | MEDIUM | P-009 provisional draft — Pythagorean Comma Gap Detection + Three-Tier Veto. Reference P-002 and P-005. Emphasize LLE-modulated thresholds and comma ratio 1.0136 as specific novel elements. |
| R7 | LOW | P-010 provisional draft — HIAS + Adaptive Authority. Reference P-004 and P-005. Emphasize 8-category hunch taxonomy and continuous authority gradient (no binary cliffs) as specific novel elements. |

CLAUDE — Architecture + Design Track

| ID | Priority | Task |
| --- | --- | --- |
| C1 | COMPLETE | MASTER_ROADMAP.md — single session context document. Delivered. Keep updated after each major session. |
| C2 | COMPLETE | TRINITY_CONTENT_QUEUE.md — 5 posts, 2 articles, posting rhythm, voice rules for TORCH. Delivered. Sean to add personal story details to ARTICLE-001 and ARTICLE-002. |
| C3 | COMPLETE | Patent Strategy Document (this file) — defensive moat visualization, filing schedule, CIP map, critical rules. Delivered. |
| C4 | HIGH | Event card design — shareable autonomous event card at app.aitrinitysymphony.com/events/[id]. Shows one decision story with receipts. Links from Telegram HITL bridge. Designed but needs wiring to real Supabase data — coordinate with Gemini G3. |
| C5 | HIGH | Cross-validate Gemini Glass Wall before public launch — review deployed app.aitrinitysymphony.com for: (1) accurate data display, (2) NODE tier honest labeling, (3) no unverified metrics shown publicly, (4) patent-safe content (nothing disclosing unfiled innovations). |
| C6 | MEDIUM | Architecture review: reflectOnResult → RepID chain design. Spec the exact data flow before Gemini builds G8. Prevents the "fix only one error at a time" problem. |
| C7 | MEDIUM | Whitepaper draft — distilled from patent memos, written for developer audience. Not the full patent — the 4-page "here is the math and why it matters" document that lives at aitrinitysymphony.com/whitepaper and is the Trust Loop anchor. |

# Decision Gates — What Requires Sean Approval

These decisions need cross-AI validation before proceeding. Everything else: agents decide autonomously.

| REQUIRES SEAN APPROVAL | AGENTS DECIDE AUTONOMOUSLY |
| --- | --- |
| Phase transitions (3 → 3.5 → 4 → 5) | Schema column additions |
| Infrastructure migrations (Railway → DigitalOcean) | Bug fixes within existing components |
| New patent filings | Test script execution and verification |
| Public launch of any web surface | reflectOnResult() scoring adjustments |
| Any change to virtue weights or confidence formula | Supabase index additions |
| Token economics decisions | Sprint_updates log entries |
| BYOK or NODE marketplace architecture changes | Dependent claim language refinements (Grok) |

# Phase Horizon — What Comes After Current Sprint

| Phase | Gate Condition | Key Work |
| --- | --- | --- |
| Phase 5 | Glass Wall live + P-004/P-005 filed | NODE marketplace: first compute contributor onboarding, Bacalhau/Vast.AI GPU bid integration, Solana Signal Lane deployment (architecture designed in Phase 3.5) |
| Phase 6 | First 12 devs onboarded | RepID on-chain sync (Veritas/MEL), P-008 TAG Marketplace provisional filed, community governance via quadratic DAO voting first version |
| Phase 7-8 | NODE tier >10 nodes | HyperDAG Immutable Tier + Plonky3 full deployment, P-007 quantum migration provisional filed, non-provisional conversions for P-001/P-003 |
| Phase 9-10 | Revenue or grant funding | Patent non-provisional conversions (all), DeSci/healthcare vertical expansion, AGPLv3 commercial license first enterprise customer |

# Core Principles — Non-Negotiable

| Principle | Meaning in Practice |
| --- | --- |
| Truth over flattery | From every AI, always. If something is wrong, say so directly. |
| REAL / SIMULATED / NOT BUILT | Never conflate these three states. Every claim needs Supabase log proof. |
| Query schema first | Before every SQL operation. BIGINT not UUID. Never assume column names. |
| Fix only the specific error | Never remove "unnecessary" code. Never simplify without asking. This system is not a typical single app. |
| Shortest path to done | One task. Verify. Next task. No busywork. No duplicate work across AIs. |
| Sessions not weeks | With 12 agents + Claude + Grok + Gemini, everything that used to take weeks takes sessions. Act accordingly. |
| Micah 6:8 | Act justly. Love mercy. Walk humbly. The mission is not the technology — the mission is the people it serves. |

Trinity Symphony  ·  Master Roadmap v2026.03.05  ·  Sean Patrick Goodwin

φ = 1.61803398875  ·  ε = 1e-8  ·  "Helping people help people"