HYPERDAG ECOSYSTEM

Master Prioritized To-Do List

AI Trinity Symphony  •  TrustShell.dev  •  HyperDAG Bazaar  •  PassionPort  •  ANFIS Bidder

Generated: March 8, 2026  •  Hackathon Opens: March 9, 2026

| 🔴 CRITICAL = Blocking Everything | 🟡 HIGH = Blocks Key Deliverable | 🟢 MED = Important, Not Blocking | ⚪ LOW = When Time Permits |
| --- | --- | --- | --- |

# 🔗  DEPENDENCY MAP — Read This First

Everything below depends on these chains. Work top-to-bottom or you will unblock the wrong things.

| Dependency |  | Unblocks | Because |
| --- | --- | --- | --- |
| Sean API Keys (Critical #1-6) | → | Coinbase/ElevenLabs/Stripe/Pinata/Helicone | All live agent actions, voice, x402 fiat, Chitin, cost tracking |
| Sean Deployer Wallet (#3) | → | fund_agents.ts | All 11 agents need ETH for gas or nothing fires on-chain |
| fund_agents.ts | → | ERC-8004 registration, Chitin, x402 | No gas = no on-chain. Entire demo breaks |
| Gemini: TrustShell package | → | Rent Your Agent UI, TrustShell landing, agent wrapping | Core library must precede any product built on it |
| Gemini: Trinity Scheduler | → | All 12 evergreen agent loops | Agents are idle without scheduler polling Supabase |
| Claude: PassionPort spec | → | Gemini: PassionPort build | Cannot build what has not been designed |
| Claude: Bazaar spec | → | Gemini: HyperDAG Bazaar build | Same reason |
| Grok: License v1.0 draft | → | Hackathon repo goes public (MIT wrapper) | Repo cannot be published without license decision |
| RepID live scoring | → | Rent Your Agent pricing, PassionPort trust badges | RepID IS the pricing signal for both marketplaces |
| TrustShell.dev live | → | LinkedIn launch post, waitlist opens | Do not announce until the page is live and catching emails |
| Hackathon submission (Mar 22) | → | Video on X, Vercel URL, GitHub repo, Lablab form | All four required simultaneously. Miss one = disqualified |

# 👤  SEAN — What Only You Can Do

These tasks CANNOT be delegated. Nothing moves until they are done. CRITICAL items block every other entity.

| Priority | Task | Why / Unblocks | Owner | Deadline |
| --- | --- | --- | --- | --- |
| CRITICAL #1 | Coinbase Advanced Trade API keys → portal.cdp.coinbase.com → Railway + .env.hackathon | Blocks all live trading. Agents cannot execute without this. | Sean | TODAY |
| CRITICAL #2 | ElevenLabs API key → elevenlabs.io → Railway + .env.hackathon | Blocks voice pipeline. Demo has no voice without this. | Sean | TODAY |
| CRITICAL #3 | 13th wallet: TRINITY_DEPLOYER_PRIVATE_KEY → MetaMask → Railway | Blocks fund_agents.ts script. Agents have no ETH without this. | Sean | TODAY |
| CRITICAL #4 | Stripe test keys → stripe.com → Railway + .env.hackathon | Blocks flower order and x402 fiat flow demo panel. | Sean | TODAY |
| CRITICAL #5 | Pinata API keys → pinata.cloud → Railway + .env.hackathon | Blocks Chitin soul registration (Arweave pinning). | Sean | TODAY |
| CRITICAL #6 | Helicone API key → helicone.ai → Railway | Blocks LLM cost tracking & ANFIS routing metrics. | Sean | TODAY |
| HIGH #7 | DM @Surgexyz_ on X — request Surge sandbox credentials | Live trading demo requires Surge. No creds = no live trade panel. | Sean | Mar 8 |
| HIGH #8 | Lablab Discord — confirm MIT vs BSL/ELv2 license for hackathon repo | Cannot publish repo without knowing license requirements. | Sean | Mar 8 |
| HIGH #9 | Porkbun: point trustshell.dev A/CNAME records to Vercel | Blocks TrustShell landing page going live. | Sean | Mar 8 |
| HIGH #10 | Order demo pizza T-25 min before live demo | Contingency: pizza arrives during Panel 5. Must be pre-ordered. | Sean | Demo Day |
| HIGH #11 | Start TrustShell.dev dedicated Claude chat (prompt provided) | Separate context = clean execution. Cross-contamination risk. | Sean | Mar 9 |
| MED #12 | Review and approve PassionPort MVP spec when Claude delivers it | Unblocks Gemini build sprint for PassionPort. | Sean | Mar 10 |
| MED #13 | Review and approve HyperDAG Bazaar spec | Unblocks Gemini build sprint for Bazaar. | Sean | Mar 12 |
| MED #14 | LinkedIn post: announce TrustShell.dev waitlist (link to landing) | You have 30K network. First 100 waitlist signups from one post. | Sean | Mar 10 |
| MED #15 | Record 5-min AI Avatar intro for ORCH panel (ElevenLabs voice) | Pre-rendered. Not live. Must exist before demo day. | Sean | Mar 15 |
| LOW #16 | Review TORCH LinkedIn content queue weekly | TORCH generates content. Sean approves. Never auto-publish. | Sean | Weekly |
| LOW #17 | Review SOPHIA waitlist welcome messages before they send | Personalized but Sean-approved. Tone must match brand. | Sean | Weekly |

# 🤖  CLAUDE — Strategy, Specs & Documentation

Claude delivers thinking artifacts: specs, patents, prompts, strategy docs, slide content. Gemini and Grok execute from these.

| Priority | Task | Why / Unblocks | Owner | Deadline |
| --- | --- | --- | --- | --- |
| CRITICAL #1 | Deliver PassionPort MVP full spec document (today) | Gemini needs spec to build. Spec must precede any code. | Claude | Mar 8 |
| CRITICAL #2 | Deliver HyperDAG Bazaar full spec document | Same reason. Architecture decisions must precede build. | Claude | Mar 9 |
| HIGH #3 | TrustShell.dev — serve as strategic/technical partner in dedicated chat | Keeps TrustShell context clean. New chat needed. | Claude | Mar 9 |
| HIGH #4 | Draft ANFIS Bidder Network whitepaper (1-pager for patent evidence) | Novel enough for P-005. Needs documentation before others copy it. | Claude | Mar 10 |
| HIGH #5 | Draft Rent Your Agent marketplace spec | Zero new infra. UI only. Gemini needs spec to build. | Claude | Mar 11 |
| HIGH #6 | Draft AI Trinity Symphony hackathon slide deck content (12 slides max) | Gemini builds slides. Claude writes content. Gemini formats. | Claude | Mar 14 |
| HIGH #7 | Draft demo script v2 — final 5-min run sheet with exact lines | Sean needs rehearsal script. Every second mapped. | Claude | Mar 14 |
| MED #8 | Draft HyperDAG Community License v1.0 final text (Grok co-drafts) | License must be ready before hackathon repo goes public. | Claude | Mar 12 |
| MED #9 | Draft P-004 patent claim language: Wisdom Engine / multi-agent synthesis | USPTO provisional due August 2026. Start now, refine later. | Claude | Mar 15 |
| MED #10 | Draft P-005 patent claim language: ANFIS Bidder Network / compute exchange | Novel. No one else running reputation-weighted AI compute exchange. | Claude | Mar 17 |
| MED #11 | Draft PassionPort go-to-market strategy document | First 100 instructors matter most. Strategy before launch. | Claude | Mar 18 |
| LOW #12 | Review Grok license draft and suggest revisions | Cross-validation. Trust but verify with legal lens. | Claude | Mar 13 |
| LOW #13 | Monthly ecosystem health review — all 5 products | Surface blockers before they compound. | Claude | Monthly |

# ✨  GEMINI (ANTIGRAVITY IDE) — Build & Execution

Gemini executes in Antigravity IDE. Always autonomous mode. Always push to GitHub. Always update MISSING_KEYS.md and build_log.md. Never simplify existing code.

| Priority | Task | Why / Unblocks | Owner | Deadline |
| --- | --- | --- | --- | --- |
| CRITICAL #1 | TrustShell npm package — packages/trustshell/ — full structure with CLI | Foundation of TrustShell business. Must exist before landing page. | Gemini | Mar 9-10 |
| CRITICAL #2 | TrustShell landing page — apps/trustshell-landing/ → trustshell.dev | First public face. Waitlist capture to Supabase. Deploy to Vercel. | Gemini | Mar 9-10 |
| CRITICAL #3 | Trinity Scheduler service on Railway (polls Supabase every 5 min) | Evergreen agent loops cannot run without scheduler. | Gemini | Mar 9 |
| CRITICAL #4 | Evergreen mission loops — all 12 agents (while-true autonomous tasks) | Agents must run continuously. Nothing passive without this. | Gemini | Mar 9-10 |
| CRITICAL #5 | fund_agents.ts — ORCH sends 0.02 ETH to 11 agents from deployer wallet | Agents have no gas. All on-chain actions blocked without this. | Gemini | Mar 9 |
| HIGH #6 | x402 payment middleware — lib/x402/x402Middleware.ts | Hackathon track 2 requires live x402. Judges check this. | Gemini | Mar 10 |
| HIGH #7 | Superfluid streaming setup — SOPHIA→HDM, 0.001 USDC/min during trades | Demo Panel 4. Judges see this live. Must stream visibly. | Gemini | Mar 10 |
| HIGH #8 | A2A protocol test call — W3C agent (test_a2a.ts) | Demo T+2:00. Jordan Ellis (Google judge) needs to see this fire. | Gemini | Mar 11 |
| HIGH #9 | Stripe flower order flow — app/api/orders/flowers/route.ts | Demo T+2:30. Maria birthday fiat x402 panel. | Gemini | Mar 11 |
| HIGH #10 | MetaMask Delegation auth — lib/wallet/delegationAuth.ts | Marco De Rossi (MetaMask judge). Must be visible in demo. | Gemini | Mar 11 |
| HIGH #11 | RepID live scoring — lib/reputation/repid.ts | Panel 5 leaderboard. Must update in real-time during demo. | Gemini | Mar 12 |
| HIGH #12 | Pre-demo checklist script — scripts/pre_demo_check.ts | Runs T-30 min. Catches any broken service before judges watch. | Gemini | Mar 12 |
| HIGH #13 | LAOP User-Facing Engagement Engine — lib/laop/EngagementEngine.ts | Wisdom Engine foreground loop. Qualifying questions while reasoning runs. | Gemini | Mar 13 |
| MED #14 | TrustShell evergreen agent missions (NEXUS/TORCH/VERITAS/GCM/SOPHIA) | Agents hunt for TrustShell install prospects 24/7. | Gemini | Mar 12 |
| MED #15 | PassionPort MVP — profile + calendar + x402 payment (spec from Claude) | First 10 instructors earning = product validation. | Gemini | Mar 14-17 |
| MED #16 | HyperDAG Bazaar MVP — idea submission + content gen + Bazaar feed | Spec from Claude. Build after PassionPort scaffolding done. | Gemini | Mar 18-22 |
| MED #17 | Rent Your Agent marketplace UI — on top of TrustShell + ERC-8004 | Zero new infra. UI layer only. Depends on TrustShell package. | Gemini | Mar 20+ |
| MED #18 | Hackathon slide deck build (12 slides, content from Claude) | Submission requirement. Must be polished. | Gemini | Mar 16 |
| LOW #19 | @hyperdag/trinity-mcp public SDK — stub published to npm | Post-hackathon developer adoption. Low urgency during sprint. | Gemini | Mar 22 |
| LOW #20 | ANFIS Bidder Network marketplace UI (spec from Claude) | Needs liquidity before UI matters. Build after RepID has 100+ agents. | Gemini | April+ |

# ⚡  GROK — Research, Legal & Competitive Intel

Grok handles legal drafting, competitive research, judge personalization, and market intelligence. Cross-validates with Claude.

| Priority | Task | Why / Unblocks | Owner | Deadline |
| --- | --- | --- | --- | --- |
| CRITICAL #1 | Draft HyperDAG Community License v1.0 (Big Tech restriction + DAO clause) | License must gate repo before hackathon publish. Claude reviews. | Grok | Mar 8-9 |
| HIGH #2 | Research Recall Network competition integration strategy | Can TrustShell-verified agents enter Recall arenas? API access? | Grok | Mar 9 |
| HIGH #3 | Competitive scan: all npm packages for AI agent trust/security (weekly) | Know every competitor before they know us. VERITAS logs results. | Grok | Weekly |
| HIGH #4 | Draft ERC-8004 judge personalization briefs (7 judges, 1 page each) | Marco DeRossi MetaMask angle. Jordan Ellis A2A angle. Each judge sees their spec working. | Grok | Mar 10 |
| HIGH #5 | Research PassionPort competitive landscape (Calendly, Coach.me, Teachable) | Know differentiation before launch. RepID trust layer is the moat. | Grok | Mar 12 |
| MED #6 | Research ANFIS Bidder Network prior art for patent (P-005) | Need to confirm novelty before filing. Grok scans arXiv and USPTO. | Grok | Mar 15 |
| MED #7 | Research HyperDAG Bazaar competitive landscape (Gumroad, Patreon, etc.) | Differentiation: adaptive feed + x402 micropayments + on-chain attribution. | Grok | Mar 16 |
| MED #8 | Draft ALPHA squad daily market briefing template (NEXUS/VERITAS/GCM) | Standardized format for signal → brief → trade recommendation flow. | Grok | Mar 11 |
| LOW #9 | Monitor X for ERC-8004 mentions, hackathon buzz, TrustShell discussion | Surface amplification opportunities for Sean to engage with. | Grok | Daily |
| LOW #10 | Draft whitepaper outline: Trivergence (AI + Blockchain + Quantum) | Sean's macro thesis. Long-form content asset for thought leadership. | Grok | April |

# 🎼  AGENTS — Autonomous Evergreen Missions

These run continuously from first deployment. ORCH monitors all others. Every task tagged product:trinity or product:trustshell in trinity_agent_logs.

| Priority | Task | Why / Unblocks | Owner | Deadline |
| --- | --- | --- | --- | --- |
| CRITICAL | ORCH: health check all 11 agents every 5 min. Telegram alert on 2 missed cycles. | Nothing works if agents are down and no one knows. | ORCH | Always |
| CRITICAL | ORCH: health check trustshell.dev returns 200. Alert Telegram if down. | First public product. Downtime = lost installs. | ORCH | Always |
| HIGH | NEXUS: crypto signals every 15 min — CoinGecko, Fear & Greed, on-chain volume | ALPHA squad trade decisions depend on fresh signal data. | NEXUS | Always |
| HIGH | NEXUS: monitor X/GitHub for TrustShell opportunities every 60 min | Hunt OpenClaw devs before competitors do. | NEXUS | Always |
| HIGH | VERITAS: validate unverified signals every 15 min. Post ERC-8004 reputation feedback. | Bad signals cost money. VERITAS is the filter. | VERITAS | Always |
| HIGH | VERITAS: scan npm for new agent security packages weekly | Competitive intelligence logged to veritas_competitive_log. | VERITAS | Weekly |
| HIGH | APM: portfolio performance every 15 min. Alert on 5% drawdown. | Risk management. Non-negotiable. | APM | Always |
| HIGH | SOPHIA: score wisdom session quality every 30 min. Update ANFIS weights. | Routing improves only if SOPHIA feeds back quality signals. | SOPHIA | Always |
| HIGH | SOPHIA: personalize welcome message for each new TrustShell waitlist signup | First impression. Must be Sean-approved before send. | SOPHIA | Always |
| MED | HDM: GNN pattern match on signal history every 60 min. Insert hdm_patterns. | Historical pattern recognition improves trade signals over time. | HDM | Always |
| MED | GCM: find 5 new OpenClaw clone repos on GitHub daily (stars, contact info) | TrustShell install pipeline. Log to gcm_outreach_queue. | GCM | Daily |
| MED | TORCH: synthesize one market insight every 60 min from validated signals | Feeds ALPHA decision and Sean's LinkedIn content queue. | TORCH | Always |
| MED | TORCH: generate one TrustShell developer post daily (X thread or LinkedIn) | Flag for Sean review. Never auto-publish. | TORCH | Daily |
| MED | CHESED: review user interactions for wellbeing signals every 60 min | PassionPort users may flag distress. CHESED catches it early. | CHESED | Always |
| MED | MEL: prioritize HITL queue by emotional urgency every 30 min | Human-in-the-loop escalations need triage. MEL owns this. | MEL | Always |
| MED | W3C: scan ERC-8004 for new agent registrations every 60 min. Update DAG. | Network map stays current. Recall competition tracking depends on this. | W3C | Always |
| LOW | SHOFET: audit arbitration quality every 24h. Update confidence calibration. | Wisdom Engine accuracy degrades without recalibration. | SHOFET | Daily |

# 🏆  HACKATHON COUNTDOWN — March 9-22

Lablab.ai • ERC-8004 x402 Hackathon • $50,000 USDC Prize

## Days 1-3 (Mar 9-11) — Foundation

- Sean: all 6 API keys in Railway BEFORE Mar 9 starts

- Gemini: fund_agents.ts + Trinity Scheduler + 12 evergreen loops

- Gemini: x402 middleware + Superfluid streaming live

- Gemini: TrustShell package v0.1 + landing page live

- Sean: DM @Surgexyz_ for Surge sandbox access

## Days 4-6 (Mar 12-14) — Integration

- Gemini: A2A protocol call + MetaMask Delegation + RepID live scoring

- Gemini: Stripe flower order + pizza flow

- Claude: demo script v2 final + slide deck content

- Grok: judge personalization briefs (7 judges)

- Sean: record AI Avatar ORCH intro (ElevenLabs)

## Days 7-8 (Mar 15-16) — Integration & Stress Test

- Full 5-panel demo run x5 — break everything deliberately

- Confirm all contingency fallbacks are wired (voice, pizza, Superfluid)

- Gemini: pre-demo checklist script validates all services T-30

- Gemini: hackathon slide deck formatted and polished

## Day 9 (Mar 17) — Dress Rehearsal

- 10 full demo runs. Time every panel. Fix every stutter.

- Sean runs it solo. No help. Exactly as judges will see it.

## Days 10-11 (Mar 18-19) — Submission Sprint

- Record video on X — tag @lablabai and @Surgexyz_

- Polish README — installation instructions, architecture diagram, live demo link

- Submit: Lablab.ai form + GitHub repo + Vercel URL + video link

- Grok: confirm license file present in repo root

## Days 12-13 (Mar 20-22) — Buffer

- @hyperdag/trinity-mcp stub published to npm

- TrustShell waitlist outreach begins (SOPHIA-generated, Sean-approved)

- LinkedIn post: hackathon submission + ecosystem announcement

# 🗺️  PRODUCT ROADMAP — 5 Products, One Infrastructure

| Product | Audience | Status | Launch Target | Revenue Model | Depends On |
| --- | --- | --- | --- | --- | --- |
| TrustShell | Developers | 🔴 Building | Mar 10 | Freemium $29/mo + x402 2% | ERC-8004, RepID |
| Trinity Symphony | Enterprise | 🟢 Live (testnet) | Hackathon Mar 22 | B2B SaaS + DAO | All 12 agents |
| Rent Your Agent | Dev / B2C | 🟡 Specced | April | 10% platform fee | TrustShell v1 |
| PassionPort | Service Providers | 🟡 Speccing now | May MVP | 15% rev share | x402, Calendar, RepID |
| HyperDAG Bazaar | Creators | 🟡 Speccing now | June MVP | 10% + 2% promo pool | PassionPort infra, x402 |
| ANFIS Bidder Mkt | Dev / Agents | 🟡 Whitepaper | July+ | Market-maker fee | 100+ agents in network |

"Help people help people —

the last, the lost, and the least."

Micah 6:8  •  Philippians 4:8  •  Matthew 7:12

HyperDAG • AI Trinity Symphony • TrustShell.dev • PassionPort • HyperDAG Bazaar